DentaVision AI – Development Execution Handbook (DEH)

Chapter 1 – Project Development Philosophy

Version 1.0 – Official Development Guide

1. Introduction

The successful development of a software system depends not only on a well-designed architecture but also on a disciplined execution strategy. The Master Design Specification (MDS) has already defined every major aspect of DentaVision AI, including its vision, architecture, workflows, database, user interface, artificial intelligence subsystem, security model, technology stack, deployment strategy, and Version 1 scope.

With the completion and approval of the MDS, the project now enters the implementation phase.

The purpose of the Development Execution Handbook (DEH) is to provide a complete engineering guide that explains how the approved system will be developed, ensuring consistency, maintainability, collaboration, and quality throughout the software development lifecycle.

Unlike the MDS, which focuses on product design, the DEH focuses on engineering execution.

2. Purpose of the Development Execution Handbook

The Development Execution Handbook has been created to provide a standardized implementation process for all members of the development team.

Its objectives are:

- Translate the approved design into a working application.

- Ensure all team members follow the same engineering standards.

- Prevent unnecessary architectural changes during development.

- Enable parallel development with minimal conflicts.

- Standardize communication between the Desktop Team and the AI Team.

- Establish coding, testing, integration, and deployment guidelines.

- Ensure the final product remains faithful to the approved Master Design Specification.

The DEH serves as the operational manual for the entire development lifecycle.

3. Relationship Between MDS and DEH

The DentaVision AI project is governed by two official engineering documents.

DentaVision AI

│

┌───────────────────┴───────────────────┐

│                                       │

▼                                       ▼

Master Design Specification (MDS)     Development Execution Handbook (DEH)

Defines WHAT                         Defines HOW

• Project Vision                    • Development Workflow

• System Architecture               • Team Responsibilities

• Database Design                   • Coding Standards

• AI Design                         • Integration Process

• Security                          • Testing Strategy

• UI/UX                             • Deployment Guide

• Technology Stack                  • Development Rules

The MDS defines the product.

The DEH defines the implementation process.

Together, they form the complete engineering blueprint for DentaVision AI.

4. Core Engineering Principle

Rule #1 – The DEH Must Never Contradict the Master Design Specification

The Master Design Specification is the official design authority for DentaVision AI.

The Development Execution Handbook exists solely to explain the implementation of the approved design.

Therefore:

- The DEH shall never redesign the architecture.

- The DEH shall never modify approved workflows.

- The DEH shall never redefine the database structure.

- The DEH shall never change Version 1 scope.

- The DEH may extend implementation details where necessary, provided they remain fully compatible with the approved design.

- In the event of any inconsistency, the Master Design Specification always takes precedence.

This rule governs every engineering decision throughout development.

5. Engineering Philosophy

The development of DentaVision AI follows a Design-First, Implementation-Second philosophy.

The project has already completed the design phase.

Development therefore focuses exclusively on:

- Correct implementation.

- Clean architecture.

- Stable integration.

- High code quality.

- Reliable testing.

- Secure deployment.

No member of the team is expected to redesign the system during implementation.

Any new ideas that arise during development will be documented for future versions rather than incorporated into Version 1.

6. Development Principles

The engineering process follows ten fundamental principles.

Principle 1 – Design Before Development

Every implementation must be based on an approved design.

No module may be developed without first referring to the corresponding chapter of the MDS.

Principle 2 – Modular Development

The system is divided into independent modules.

Desktop Application

↓

Cloud Backend

↓

Database

↓

Local AI Service

Each module is developed independently and integrated later.

Principle 3 – Independent Team Development

The project is divided into two engineering teams.

Desktop Team

Twahir

Sneha

↓

Clinic Management

──────────────────────

AI Team

Noaman

Soha

↓

Artificial Intelligence

Each team owns its assigned modules and develops them independently.

Principle 4 – Single Ownership

Every module has one primary owner.

Only the designated owner is responsible for architectural decisions and implementation within that module.

This minimizes merge conflicts and ensures accountability.

Principle 5 – Continuous Integration

Integration is performed continuously throughout development rather than postponed until the end of the project.

Small, tested changes are merged regularly to identify integration issues early.

Principle 6 – Communication Before Modification

No member may modify:

- Database schema.

- API contract.

- Shared interfaces.

- Folder structure.

without informing the affected team members.

Shared components are considered common engineering assets.

Principle 7 – Quality Before Speed

A stable, well-tested implementation is preferred over rapid feature development.

Every module must pass its own testing before being integrated into the project.

Principle 8 – Human-in-the-Loop Development

The Human-in-the-Loop philosophy applies not only to AI but also to development.

Critical implementation decisions should be reviewed within the team before becoming permanent.

Principle 9 – Documentation-Driven Development

Every engineering decision must remain traceable to the approved documentation.

If implementation differs from documentation, the documentation—not the implementation—is considered correct until formally revised.

Principle 10 – Version 1 Scope Protection

Version 1 is officially frozen.

New ideas:

- Are welcome.

- Must be documented.

- Must not be implemented in Version 1.

This protects the project from scope creep.

7. Approved Development Model

The development lifecycle follows the sequence below.

Master Design Specification

↓

Development Execution Handbook

↓

Development Environment Setup

↓

Independent Module Development

↓

Module Testing

↓

Integration

↓

System Testing

↓

Deployment

↓

Presentation

Every member follows this sequence.

8. Engineering Goals

The implementation phase has the following objectives:

Technical Goals

- Produce maintainable code.

- Minimize coupling between modules.

- Maximize code reuse.

- Ensure stable REST communication.

- Maintain database integrity.

- Achieve reliable AI integration.

Team Goals

- Allow all four members to work simultaneously.

- Reduce communication overhead.

- Eliminate unnecessary dependencies.

- Prevent merge conflicts.

- Establish clear ownership.

Product Goals

- Build a stable desktop application.

- Integrate AI seamlessly into the clinical workflow.

- Protect patient information.

- Deliver a complete Version 1 product suitable for deployment and demonstration.

9. Engineering Responsibilities

Every member is responsible for:

- Following the MDS.

- Following the DEH.

- Maintaining coding standards.

- Testing assigned modules.

- Reporting issues early.

- Respecting ownership boundaries.

- Keeping documentation up to date where implementation details are clarified.

10. Version Control Philosophy

Version control is not merely a backup mechanism.

It serves to:

- Track development history.

- Coordinate teamwork.

- Support code reviews.

- Simplify debugging.

- Enable safe integration.

- Preserve project stability.

All development activities are expected to be performed through the approved Git workflow.

11. Collaboration Philosophy

Successful collaboration depends on disciplined communication.

The team follows three communication levels:

Internal Communication

Within each development team.

Cross-Team Communication

Between Desktop and AI teams for integration.

Full Team Communication

Weekly reviews involving all four members.

Communication is focused, purposeful, and tied to project milestones.

12. Quality Assurance Philosophy

Quality is treated as a continuous process rather than a final testing stage.

Each module is expected to progress through the following stages:

Design Reference

↓

Implementation

↓

Unit Testing

↓

Peer Verification

↓

Integration

↓

System Testing

↓

Approval

Only tested modules are eligible for integration.

13. Project Governance

The project follows a controlled engineering process.

The following elements are considered frozen:

- System Architecture

- Database Architecture

- AI Architecture

- User Interface

- Security Model

- Communication Model

- Technology Stack

- Team Structure

- Development Methodology

- Version 1 Scope

Implementation must conform to these approved decisions.

14. Engineering Declaration

The DentaVision AI project adopts a documentation-driven engineering methodology.

All implementation activities shall remain aligned with the Master Design Specification and the Development Execution Handbook.

Any implementation detail not explicitly described in the MDS may be defined within the DEH only if it extends the approved design without modifying its architecture, workflows, security model, database structure, or Version 1 scope.

The DEH serves as the authoritative guide for software engineering practices throughout the development lifecycle.

15. Chapter Summary

This chapter establishes the engineering philosophy that governs the development of DentaVision AI.

It confirms that:

- The design phase is complete.

- The architecture is frozen.

- Version 1 scope is frozen.

- The MDS is the single source of truth for system design.

- The DEH is the official guide for implementation.

- Development will proceed through disciplined engineering practices rather than ongoing architectural redesign.

These principles ensure that the four-member development team can implement DentaVision AI in a structured, collaborative, and maintainable manner while preserving the integrity of the approved system design.

Chapter 2 – Complete Project Development Roadmap

Version 1.0 – Official Development Guide

1. Introduction

The successful implementation of DentaVision AI depends on a disciplined and well-defined development roadmap. Since the Master Design Specification (MDS) has already been completed and approved, the development team will no longer spend time redesigning workflows, modifying architecture, or introducing new features.

Instead, the team will focus entirely on implementing the approved design in a structured, modular, and collaborative manner.

This chapter defines the complete execution roadmap—from the first day of development until the final deployment and project demonstration.

2. Development Lifecycle Overview

The DentaVision AI project follows a Design → Development → Integration → Testing → Deployment lifecycle.

Master Design Specification (Approved)

↓

Development Execution Handbook (Approved)

↓

Development Environment Setup

↓

Project Initialization

↓

Independent Module Development

↓

Module Testing

↓

Integration

↓

System Testing

↓

Bug Fixing

↓

Deployment

↓

Documentation

↓

Project Demonstration

Each stage must be completed before progressing to the next.

3. Project Execution Strategy

The project uses a Parallel Modular Development Strategy.

Instead of having all four members work on the same codebase simultaneously, the project is divided into two independent engineering teams.

DentaVision AI

│

┌──────────────────┴──────────────────┐

│                                     │

▼                                     ▼

Desktop Application Team              AI Service Team

Twahir                               Noaman

Sneha                                Soha

│                                     │

▼                                     ▼

Independent Development        Independent Development

└──────────────┬───────────────┘

▼

Final Integration

▼

Complete System

This strategy minimizes merge conflicts and allows both teams to progress simultaneously.

4. Development Phases

The implementation of DentaVision AI is divided into six major phases.

| Phase | Objective |
| --- | --- |
| Phase 0 | Project Initialization |
| Phase 1 | Independent Module Development |
| Phase 2 | Internal Module Testing |
| Phase 3 | Desktop ↔ AI Integration |
| Phase 4 | Complete System Testing |
| Phase 5 | Deployment & Demonstration |

5. Phase 0 – Project Initialization

Duration: 2–3 Days

This phase prepares the entire development environment before coding begins.

No application features are developed during this phase.

The team performs the following activities:

- Review the approved Master Design Specification.

- Review the Development Execution Handbook.

- Review the approved database design.

- Review the approved API communication model.

- Review the approved workflows.

- Set up GitHub repository.

- Install development tools.

- Configure development environments.

- Clone the base repository.

- Verify that every member can successfully build and run the project skeleton.

At the end of Phase 0, every member must have an identical development environment.

6. Phase 1 – Independent Module Development

Once the environment is ready, the team splits into two independent development groups.

Desktop Team

Members:

- Twahir

- Sneha

Responsibilities:

- Desktop Application

- Authentication

- Backend Services

- Database Integration

- Reception Module

- Doctor Module

- Administrator Module

- Patient Management

- Reports

- Documents

- Timeline

- Cloud Synchronization

AI Team

Members:

- Noaman

- Soha

Responsibilities:

- Dataset Preparation

- Image Preprocessing

- Model Training

- Model Evaluation

- Inference Engine

- FastAPI Service

- AI Optimization

- JSON Response Generation

During this phase, the Desktop Team and AI Team work independently while following the approved API contract.

7. Development Order

Every developer follows the same implementation sequence.

Study MDS

↓

Study DEH

↓

Setup Environment

↓

Clone Repository

↓

Run Base Project

↓

Understand Assigned Module

↓

Develop Module

↓

Unit Testing

↓

Git Commit

↓

Push Changes

↓

Peer Review

↓

Merge

No member should skip this sequence.

8. Weekly Development Timeline

Week 1 – Foundation

Entire Team

- Review approved documentation.

- Configure development environments.

- Clone repositories.

- Configure GitHub workflow.

- Verify project skeleton.

Desktop Team

- Electron setup.

- React project setup.

- Backend initialization.

- Database connectivity.

AI Team

- Python environment.

- Dependency installation.

- FastAPI project setup.

- Dataset preparation.

Week 2 – Core Development

Desktop Team

- Login Module

- Reception Dashboard

- Doctor Dashboard

- Patient Registration

- Patient Search

AI Team

- Image preprocessing

- Model training

- Model evaluation

- Initial inference testing

Week 3 – Functional Modules

Desktop Team

- Clinical Visit Screen

- Prescription Module

- Report Module

- Document Module

- Timeline Module

AI Team

- Inference optimization

- FastAPI implementation

- JSON formatting

- Health Check API

- Version API

Week 4 – Integration

Both teams begin integration.

Desktop communicates with AI using the approved REST interface.

Integration includes:

- X-ray transfer

- AI analysis

- JSON response

- Result display

- Doctor verification

- Cloud synchronization

No new features are introduced during this phase.

Week 5 – System Testing

Complete project testing begins.

Testing includes:

- Unit Testing

- Integration Testing

- Security Testing

- Stress Testing

- User Acceptance Testing

- Performance Testing

Bug fixing is prioritized over new development.

Week 6 – Final Preparation

Activities:

- Documentation review.

- Report completion.

- PPT preparation.

- Demo data preparation.

- Installation testing.

- Final deployment.

- Project rehearsal.

- Presentation practice.

9. Milestone Plan

The project is divided into measurable milestones.

| Milestone | Deliverable |
| --- | --- |
| M1 | Development Environment Ready |
| M2 | Desktop Skeleton Complete |
| M3 | AI Service Skeleton Complete |
| M4 | Authentication Complete |
| M5 | Patient Management Complete |
| M6 | AI Model Operational |
| M7 | Desktop ↔ AI Integration Complete |
| M8 | System Testing Complete |
| M9 | Documentation Complete |
| M10 | Final Deployment Ready |

Each milestone must be verified before moving forward.

10. Development Workflow

The complete engineering workflow is shown below.

Task Assigned

↓

Understand Requirement

↓

Implement Feature

↓

Unit Test

↓

Commit Code

↓

Push Branch

↓

Peer Review

↓

Merge

↓

Integration Test

↓

System Test

↓

Deployment

This workflow applies to every feature developed within the project.

11. Communication Schedule

To maintain efficient collaboration, communication follows a structured schedule.

Daily

Internal team discussions within the Desktop Team and AI Team.

Every 2–3 Days

Desktop Team ↔ AI Team integration review.

Topics include:

- API compatibility

- Progress updates

- Integration blockers

Weekly

Entire team meeting.

Agenda:

- Completed work

- Current blockers

- Upcoming milestones

- Integration status

- Risk assessment

Meetings are focused and time-boxed to maximize development time.

12. Integration Strategy

Integration begins only after both teams complete their core modules.

The approved integration workflow is:

Doctor Opens Patient

↓

Desktop Requests X-ray

↓

Cloud Downloads Image

↓

Temporary Local Storage

↓

POST /analyze

↓

AI Service

↓

Prediction

↓

JSON Response

↓

Desktop

↓

Doctor Verification

↓

Cloud Save

↓

Delete Temporary Files

This workflow matches the architecture approved in the Master Design Specification.

13. Risk Management During Development

The following risks are monitored throughout implementation.

| Risk | Mitigation |
| --- | --- |
| API mismatch | Follow approved API contract |
| Database modification | Database frozen after MDS |
| Merge conflicts | Modular ownership and Git workflow |
| AI delays | Parallel Desktop development continues |
| Integration failures | Frequent integration reviews |
| Feature creep | Version 1 scope freeze |
| Temporary file leakage | Automatic cleanup after analysis |
| Internet interruption | Local synchronization queue |

14. Success Criteria

The development roadmap is considered successful when:

- All approved modules are implemented.

- Desktop and AI communicate correctly.

- Database integrity is maintained.

- Reports are generated successfully.

- Synchronization functions correctly.

- All critical tests pass.

- The application is ready for presentation.

15. Chapter Summary

This chapter establishes the complete execution roadmap for DentaVision AI Version 1.

It confirms that:

- The project follows a structured six-phase development lifecycle.

- Desktop and AI teams develop independently using a modular strategy.

- All work follows a fixed development order and weekly timeline.

- Integration occurs only after core modules are complete.

- Testing, deployment, and documentation are integral parts of the roadmap.

- Risks are proactively managed through standardized communication, frozen architecture, and controlled integration.

This roadmap provides every team member with a clear understanding of when development begins, how it progresses, and how the project reaches deployment, ensuring that implementation remains consistent with the approved Master Design Specification.

Chapter 3 – Project Organization

Version 1.0 – Official Development Guide

1. Introduction

A software project succeeds when every team member understands their responsibilities, ownership boundaries, communication channels, and decision-making authority. Since DentaVision AI is being developed by a four-member team, it is essential to establish a clear organizational structure before implementation begins.

This chapter defines the official project organization, reporting structure, team responsibilities, communication hierarchy, ownership model, and engineering governance for DentaVision AI Version 1.

The objective is to enable parallel development while maintaining consistency, minimizing conflicts, and ensuring accountability throughout the project lifecycle.

2. Project Organization Structure

The DentaVision AI development team consists of four members divided into two specialized engineering teams.

DentaVision AI

Development Team

│

▼

Technical Lead & AI Lead

Noaman

│

┌───────────────────┴───────────────────┐

│                                       │

▼                                       ▼

Desktop Development Team             AI Development Team

│                                       │

┌──────┴──────┐                     ┌──────────┴──────────┐

│                               │                      │                                            │

Twahir                 Sneha                   Noaman                              Soha

Backend      Frontend          AI Model Lead      AI Service Lead

This structure ensures clear separation between clinic management software and artificial intelligence development.

3. Organizational Philosophy

The project follows a Modular Ownership Model.

Each member owns a defined engineering domain.

Ownership includes:

- Design implementation

- Code quality

- Testing

- Documentation

- Integration support

- Bug fixing

No module is shared without explicit coordination.

4. Technical Leadership

Technical Lead

Member: Noaman

Responsibilities

The Technical Lead is responsible for ensuring that the entire project remains aligned with the approved Master Design Specification and Development Execution Handbook.

Primary responsibilities include:

- Maintaining architectural consistency.

- Ensuring compliance with the approved API contract.

- Supervising Desktop ↔ AI integration.

- Reviewing implementation decisions.

- Monitoring milestone completion.

- Coordinating final system integration.

- Supporting both Desktop and AI teams when technical issues arise.

- Ensuring Version 1 scope remains protected.

The Technical Lead does not replace module ownership but coordinates cross-module engineering activities.

5. Desktop Development Team

The Desktop Development Team is responsible for implementing the complete clinic management application.

Desktop Team

│

├── Backend Development

│      Twahir

│

└── Frontend Development

Sneha

The Desktop Team develops all non-AI functionality.

Responsibilities include:

- Authentication

- Reception Dashboard

- Doctor Dashboard

- Administrator Dashboard

- Patient Registration

- Patient Search

- Clinical Visit Module

- Prescription Module

- Report Module

- Document Module

- Timeline Module

- Cloud Synchronization

- Database Operations

The Desktop Team communicates with the AI Team only through the approved REST API.

6. AI Development Team

The AI Development Team is responsible for developing and exposing the artificial intelligence capabilities of DentaVision AI.

AI Team

│

├── AI Model

│      Noaman

│

└── AI Service

Soha

Responsibilities include:

- Dataset Preparation

- Image Preprocessing

- Model Training

- Model Evaluation

- Model Optimization

- Inference Pipeline

- FastAPI Development

- JSON Response Generation

- AI Health Monitoring

The AI Team does not participate in Desktop UI development.

7. Individual Member Responsibilities

7.1 Noaman – Technical Lead & AI Model Lead

Primary Ownership

- Overall technical coordination

- AI architecture implementation

- Dataset preparation

- Model training

- Performance evaluation

- Model optimization

- Integration supervision

Deliverables

- Trained AI model

- Model performance report

- Optimized inference model

- AI integration support

- AI documentation

Daily Activities

- Improve model accuracy.

- Validate datasets.

- Review inference results.

- Coordinate with Soha.

- Monitor overall technical progress.

Communication

Daily:

- Soha

Every 2–3 Days:

- Twahir

Weekly:

- Entire Team

7.2 Soha – AI Service Lead

Primary Ownership

- FastAPI Service

- AI API

- Image Processing

- Model Loading

- JSON Responses

- Error Handling

Deliverables

- REST API

- AI Service

- Health Check Endpoint

- Version Endpoint

- Inference Pipeline

Daily Activities

- API development

- Service testing

- Integration testing

- Error logging

- Performance tuning

Communication

Daily:

- Noaman

Every 2–3 Days:

- Desktop Team

7.3 Twahir – Backend Lead

Primary Ownership

- Database

- Authentication

- Backend Services

- Cloud Integration

- Synchronization

- REST APIs

Deliverables

- Backend APIs

- Database implementation

- Authentication system

- Cloud synchronization

- Audit logging

Daily Activities

- Database development

- API development

- Authentication testing

- Cloud synchronization

- Backend optimization

Communication

Daily:

- Sneha

Every 2–3 Days:

- AI Team

7.4 Sneha – Frontend Lead

Primary Ownership

- Electron Application

- React Frontend

- UI Components

- Navigation

- User Experience

- Desktop Integration

Deliverables

- Desktop interface

- Reception screens

- Doctor screens

- Administrator screens

- Clinical workflow screens

- Reports

- Timeline

Daily Activities

- UI implementation

- Component development

- Backend integration

- UI testing

- Workflow validation

Communication

Daily:

- Twahir

Every 2–3 Days:

- AI Team

8. Responsibility Matrix

| Module | Owner | Supporting Member |
| --- | --- | --- |
| AI Model | Noaman | Soha |
| FastAPI Service | Soha | Noaman |
| Backend APIs | Twahir | Sneha |
| Database | Twahir | — |
| Authentication | Twahir | Sneha |
| Electron Desktop | Sneha | Twahir |
| React UI | Sneha | Twahir |
| Cloud Synchronization | Twahir | Sneha |
| AI Integration | Noaman | Soha |
| Final Integration | Entire Team | Technical Lead |

9. Ownership Rules

Every module has exactly one primary owner.

The owner is responsible for:

- Planning implementation.

- Writing production code.

- Testing the module.

- Reviewing changes.

- Approving merges affecting the module.

- Maintaining documentation.

Supporting members assist but do not assume ownership.

10. Decision Hierarchy

Engineering decisions follow a structured approval process.

Module Issue

↓

Module Owner

↓

Cross-Team Issue

↓

Technical Lead

↓

Project Decision

↓

Entire Team

This hierarchy prevents unnecessary delays and ensures decisions are made efficiently.

11. Communication Hierarchy

The project uses three communication levels.

Level 1 – Internal Team Communication

Daily communication within each team.

Desktop Team:

Twahir ↔ Sneha

AI Team:

Noaman ↔ Soha

Purpose:

- Daily progress

- Technical issues

- Code review

Level 2 – Cross-Team Communication

Every 2–3 days.

Desktop Team ↔ AI Team

Purpose:

- API compatibility

- Integration status

- Shared issues

Level 3 – Project Review

Weekly meeting.

Participants:

All four members.

Agenda:

- Progress review

- Completed milestones

- Current blockers

- Risk assessment

- Next week's objectives

12. Development Independence

Both engineering teams should work independently whenever possible.

Desktop Team should never wait for AI implementation to continue clinic software development.

AI Team should never wait for Desktop UI to continue model development.

Only integration depends on both teams.

13. Collaboration Model

The approved collaboration workflow is:

Assigned Module

↓

Module Development

↓

Internal Testing

↓

Git Commit

↓

Push Branch

↓

Peer Review

↓

Merge

↓

Integration

↓

System Testing

This workflow applies to every engineering task.

14. Reporting Structure

Each member reports progress according to the following schedule.

Daily

Internal team updates.

Every 2–3 Days

Cross-team synchronization.

Weekly

Complete project review.

Progress reports should include:

- Completed work

- Current work

- Blockers

- Required support

- Next milestone

15. Engineering Conduct

Every member is expected to:

- Follow the MDS.

- Follow the DEH.

- Respect ownership boundaries.

- Write maintainable code.

- Test before committing.

- Document implementation where required.

- Report issues early.

- Avoid unauthorized architectural changes.

Professional collaboration is considered part of the engineering process.

16. Project Governance

The following elements are governed centrally and may not be modified independently:

- Architecture

- Database Schema

- API Contract

- Folder Structure

- Coding Standards

- Technology Stack

- Version Number

- Security Model

Any modification requires team approval and must remain consistent with the Master Design Specification.

17. Chapter Summary

This chapter defines the official organizational structure for the development of DentaVision AI.

It establishes:

- A clear division of responsibilities between the Desktop Team and the AI Team.

- Defined ownership for every major subsystem.

- A Technical Lead responsible for cross-team coordination.

- Structured communication channels for daily, periodic, and weekly collaboration.

- A responsibility matrix that assigns accountability to each member.

- Governance rules that preserve architectural consistency throughout implementation.

By formalizing team organization and communication, the project enables parallel development, minimizes integration conflicts, and ensures that every member understands their role in delivering a stable, high-quality Version 1 release.

Chapter 4 – Development Order

Version 1.0 – Official Development Guide

1. Introduction

One of the most common reasons software projects fail is that developers begin coding without following a structured implementation sequence. This leads to inconsistent code, missing dependencies, repeated work, merge conflicts, and integration failures.

To prevent these issues, DentaVision AI follows a strict development order.

Every developer must follow the same implementation sequence regardless of their assigned module.

This chapter defines the official order in which the project must be developed, from the first day of implementation until the final deployment.

The development order defined in this chapter is mandatory for every member of the project team.

2. Development Philosophy

The implementation of DentaVision AI follows the principle:

Understand → Prepare → Develop → Test → Integrate → Deploy

No member should begin coding immediately after cloning the repository.

Every developer must first understand:

- The approved system architecture.

- Their assigned responsibilities.

- The module dependencies.

- The communication contract.

- The project folder structure.

- The coding standards.

Only then should implementation begin.

3. Complete Development Order

The complete engineering workflow is shown below.

Study Master Design Specification (MDS)

↓

Study Development Execution Handbook (DEH)

↓

Understand Assigned Module

↓

Understand Module Dependencies

↓

Setup Development Environment

↓

Clone Git Repository

↓

Run Base Project

↓

Verify Development Environment

↓

Create Development Branch

↓

Develop Assigned Module

↓

Unit Testing

↓

Git Commit

↓

Push Branch

↓

Peer Review

↓

Merge

↓

Integration Testing

↓

System Testing

↓

Deployment

Every feature implemented within DentaVision AI follows this sequence.

4. Stage 1 – Study the Approved Documentation

Before writing any code, every team member must study the approved project documentation.

The required documents include:

- Master Design Specification (MDS)

- Development Execution Handbook (DEH)

Developers must understand:

- Overall architecture

- Patient workflow

- User workflows

- Database design

- AI workflow

- Security architecture

- Technology stack

- Team responsibilities

Coding without understanding the approved design is prohibited.

5. Stage 2 – Understand Your Assigned Module

Each developer studies only the module they own while understanding how it interacts with other modules.

Noaman

Must understand:

- AI Architecture

- AI Workflow

- AI Model Design

- AI API

- AI Integration

Soha

Must understand:

- FastAPI

- Image Processing

- Model Loading

- JSON Response

- Desktop Communication

Twahir

Must understand:

- Backend Architecture

- Database

- Authentication

- REST APIs

- Synchronization

Sneha

Must understand:

- Desktop Architecture

- Electron

- React

- User Workflow

- Navigation

Understanding responsibilities before implementation minimizes integration issues.

6. Stage 3 – Understand Module Dependencies

Every developer must know which modules depend on others.

Authentication

↓

Dashboard

↓

Patient Registration

↓

Patient Search

↓

Clinical Visit

↓

Document Upload

↓

X-ray Upload

↓

AI Analysis

↓

Doctor Verification

↓

Report Generation

↓

Timeline

↓

Cloud Synchronization

This sequence ensures modules are developed in the correct order.

7. Stage 4 – Development Environment Setup

Each developer prepares their development environment.

Required software includes:

Desktop Team

- Visual Studio Code

- Git

- Node.js

- npm

- Electron

- React

- PostgreSQL

- Supabase CLI (if applicable)

AI Team

- Python

- FastAPI

- PyTorch

- OpenCV

- NumPy

- Pillow

- Uvicorn

- Visual Studio Code

- Git

All required dependencies must be installed before coding begins.

8. Stage 5 – Repository Setup

Every developer clones the official repository.

Clone Repository

↓

Install Dependencies

↓

Configure Environment Variables

↓

Run Base Project

↓

Verify Successful Startup

Every developer must verify that the base project runs successfully before beginning implementation.

9. Stage 6 – Branch Creation

No development is performed directly on the main branch.

The workflow is:

main

↓

develop

↓

Feature Branch

↓

Development

↓

Testing

↓

Pull Request

↓

Merge

Every new feature must have its own branch.

Examples:

- feature/login

- feature/patient-search

- feature/clinical-visit

- feature/report-generation

- feature/ai-integration

This keeps development isolated and reduces merge conflicts.

10. Stage 7 – Module Development

Once the environment is verified, each member begins implementing their assigned module.

Development follows this sequence:

Understand Requirement

↓

Plan Implementation

↓

Write Code

↓

Review Code

↓

Local Testing

↓

Commit Changes

Large features should be divided into smaller, testable tasks.

11. Stage 8 – Unit Testing

Every developer is responsible for testing their own module before sharing it.

Testing includes:

- Functional testing

- Input validation

- Error handling

- Boundary conditions

- Exception handling

Only tested modules may proceed to integration.

12. Stage 9 – Git Commit

After successful testing:

Stage Files

↓

Review Changes

↓

Commit

↓

Push Branch

Commit messages must clearly describe the work completed.

Examples:

- Add patient registration module

- Implement AI inference API

- Fix report generation issue

- Improve synchronization queue

Meaningful commit messages improve project traceability.

13. Stage 10 – Peer Review

Every completed feature undergoes review before merging.

The reviewer verifies:

- Coding standards

- Functionality

- Readability

- Maintainability

- Compatibility

Review comments should focus on improving code quality rather than personal preferences.

14. Stage 11 – Merge

Only reviewed and tested code may be merged.

The merge process is:

Feature Complete

↓

Testing Passed

↓

Peer Review Approved

↓

Merge into Develop

↓

Integration Testing

Direct merges into the main branch are not permitted during development.

15. Stage 12 – Integration

Integration combines independently developed modules.

Desktop Team integrates:

- Backend

- Frontend

- Database

AI Team integrates:

- Model

- FastAPI

- Image Processing

Final integration combines:

Desktop Application

↓

Cloud Backend

↓

AI Service

↓

Complete System

Integration occurs incrementally rather than at the end of the project.

16. Stage 13 – System Testing

After integration, the entire application is tested.

Testing covers:

- Login

- Patient Registration

- Patient Search

- Clinical Visit

- Document Upload

- X-ray Upload

- AI Analysis

- Doctor Verification

- Report Generation

- Timeline

- Synchronization

- Security

Any issues identified during system testing return to the appropriate module owner for correction.

17. Stage 14 – Deployment

Once testing is complete, the project enters deployment.

Deployment includes:

- Build desktop installer.

- Install AI service on doctor systems.

- Configure database.

- Verify cloud connectivity.

- Verify AI communication.

- Verify synchronization.

- Prepare demonstration data.

Only fully tested builds are deployed.

18. Daily Development Workflow

Every developer follows the same daily routine.

Review Yesterday's Progress

↓

Update Task List

↓

Develop Assigned Module

↓

Local Testing

↓

Commit Code

↓

Push Changes

↓

Daily Team Discussion

↓

Plan Tomorrow's Work

Consistency in daily workflow improves project predictability.

19. Development Checklist

Before marking any task as complete, the developer confirms:

- Requirement understood.

- Code implemented.

- Local testing completed.

- Errors resolved.

- Documentation updated (if needed).

- Commit created.

- Branch pushed.

- Team notified.

Only then is the task considered complete.

20. Development Order by Team

Desktop Team

Environment

↓

Authentication

↓

Dashboard

↓

Patient Management

↓

Clinical Visit

↓

Reports

↓

Documents

↓

Timeline

↓

Cloud Synchronization

↓

AI Integration

AI Team

Environment

↓

Dataset

↓

Preprocessing

↓

Training

↓

Evaluation

↓

Inference

↓

FastAPI

↓

Health Check

↓

Desktop Integration

Both teams progress independently while following the approved communication contract.

21. Engineering Discipline

The following practices are mandatory:

- Do not skip testing.

- Do not bypass peer review.

- Do not merge untested code.

- Do not modify another member's module without coordination.

- Do not alter the approved architecture.

- Do not introduce Version 1 features outside the approved scope.

- Keep commits small and focused.

- Resolve integration issues promptly.

These practices maintain project stability throughout development.

22. Chapter Summary

This chapter establishes the official development order for DentaVision AI Version 1.

It confirms that:

- Every developer follows the same implementation sequence.

- Development begins with understanding the approved documentation.

- Modules are implemented according to their dependencies.

- All code passes through unit testing, peer review, and controlled merging before integration.

- Desktop and AI teams develop independently while following shared engineering standards.

- Integration, testing, and deployment are performed in a structured and repeatable manner.

By enforcing a consistent development order, the project minimizes implementation risks, reduces integration conflicts, and ensures that all engineering activities remain aligned with the approved Master Design Specification and Development Execution Handbook.

Chapter 5 – Development Environment Setup

Version 1.0 – Official Development Guide

1. Introduction

A stable and consistent development environment is the foundation of any successful software project. Since DentaVision AI is developed collaboratively by four team members working on different modules, every developer must use an identical development environment to eliminate compatibility issues, dependency conflicts, and inconsistent project behavior.

This chapter defines the official development environment, required software, project configuration, environment variables, dependency management, and setup procedures for Version 1.

The environment specified in this chapter is mandatory for all project members.

2. Development Environment Philosophy

The development environment is designed around the following principles:

- Every developer uses the same software versions wherever possible.

- Project dependencies are centrally managed.

- Desktop and AI environments remain independent.

- Development should be reproducible on any supported computer.

- Configuration files are standardized.

- Environment-specific information is separated from source code.

This ensures that the application behaves consistently across all development systems.

3. Development Architecture

The implementation environment follows the approved architecture from the Master Design Specification.

DentaVision AI

│

┌──────────────────┴──────────────────┐

│                                     │

▼                                     ▼

Desktop Development                AI Development

Electron + React                  Python + FastAPI

│                                     │

▼                                     ▼

PostgreSQL + Supabase             AI Model

│                                     │

└──────────────┬──────────────────────┘

▼

Final Integration

The Desktop Team and AI Team maintain separate environments while sharing common project documentation and communication standards.

4. Hardware Requirements

Minimum Development System

| Component | Requirement |
| --- | --- |
| Processor | Intel Core i5 / AMD Ryzen 5 or equivalent |
| RAM | 8 GB (16 GB recommended) |
| Storage | 20 GB free space |
| Operating System | Windows 10/11 (Primary Development Platform) |
| Internet | Required for package installation and cloud synchronization |

AI Development Recommendation

For AI model training:

| Component | Recommended |
| --- | --- |
| Processor | Intel Core i7 / AMD Ryzen 7 or better |
| RAM | 16 GB or higher |
| GPU | NVIDIA GPU (CUDA supported) recommended |
| Storage | SSD recommended |

Version 1 remains compatible with CPU-only systems for development and demonstration, although training and inference may take longer.

5. Software Requirements

Common Software (All Members)

Every team member must install:

- Git

- Visual Studio Code

- Node.js (LTS Version)

- npm

- PostgreSQL

- GitHub Desktop (optional)

- Postman

- Google Chrome

- 7-Zip or WinRAR

Desktop Team Software

Twahir and Sneha must additionally install:

- Electron

- React

- Vite

- Express.js

- Supabase Client

- Prisma ORM (or approved database access library)

- ESLint

- Prettier

AI Team Software

Noaman and Soha must additionally install:

- Python 3.11.x

- FastAPI

- Uvicorn

- PyTorch

- OpenCV

- Pillow

- NumPy

- Pandas

- Scikit-learn

- ONNX Runtime (optional for future optimization)

6. Development Folder Structure

The approved project directory is:

DentaVision_AI/

│

├── desktop/

│   ├── frontend/

│   ├── backend/

│   ├── database/

│   ├── components/

│   ├── services/

│   ├── assets/

│   ├── utils/

│   └── package.json

│

├── ai_service/

│   ├── api/

│   ├── preprocessing/

│   ├── inference/

│   ├── postprocessing/

│   ├── models/

│   ├── utils/

│   ├── checkpoints/

│   ├── requirements.txt

│   └── main.py

│

├── shared/

│

├── docs/

│

├── deployment/

│

├── .gitignore

├── README.md

└── LICENSE

No member should modify the root folder structure without team approval.

7. Environment Variables

Sensitive configuration must never be hardcoded.

Each module maintains its own environment file.

Desktop

desktop/.env

Contains:

- Database URL

- Supabase URL

- Supabase Key

- API Base URL

- Application Environment

AI Service

ai_service/.env

Contains:

- Model Path

- Device Configuration (CPU/GPU)

- API Port

- Logging Level

Environment files must never be committed to GitHub.

8. Dependency Management

Each module manages dependencies independently.

Desktop

Uses:

- package.json

- package-lock.json

Install:

npm install

AI Service

Uses:

requirements.txt

Install:

pip install -r requirements.txt

Every dependency must be version-controlled to ensure reproducible builds.

9. Development Environment Setup Procedure

The official setup process is:

Install Software

↓

Clone Repository

↓

Install Dependencies

↓

Configure .env Files

↓

Verify Database Connection

↓

Verify Cloud Connection

↓

Run Desktop Application

↓

Run AI Service

↓

Verify Communication

↓

Development Ready

Only after successful verification may development begin.

10. Database Setup

The Desktop Team configures the approved PostgreSQL database.

Steps:

- Install PostgreSQL.

- Create the approved database.

- Apply the approved schema.

- Verify connectivity.

- Connect backend services.

The AI Service never connects directly to the database.

11. Cloud Configuration

The approved cloud platform is Supabase.

Desktop Team configures:

- Authentication

- Database connection

- Storage bucket

- File uploads

- Synchronization

AI Service communicates only through the Desktop Application and does not access cloud services directly.

12. AI Environment Setup

The AI Team performs:

- Python virtual environment creation.

- Dependency installation.

- Dataset configuration.

- Model checkpoint placement.

- FastAPI configuration.

- Inference verification.

- Health Check verification.

The AI service must successfully respond to:

- Health Check

- Version Check

- Analyze Request

before integration begins.

13. Desktop Environment Setup

The Desktop Team performs:

- Electron setup.

- React application initialization.

- Backend initialization.

- Database connection.

- Supabase configuration.

- Authentication verification.

- Desktop application startup.

The application must launch successfully before feature development begins.

14. Project Verification Checklist

Every member must verify:

- Repository cloned successfully.

- Dependencies installed.

- Environment variables configured.

- Desktop builds successfully.

- AI service starts successfully (AI Team).

- Database connection works (Desktop Team).

- No startup errors.

- Git configured correctly.

Only verified environments may be used for development.

15. Development Environment Maintenance

Throughout the project:

- Keep dependencies updated only after team approval.

- Avoid installing unnecessary packages.

- Document new dependencies before adding them.

- Remove unused packages.

- Maintain a clean project structure.

Consistency is more important than experimentation during Version 1.

16. Environment Backup Strategy

The following files must always be backed up:

- Source code

- Database migration scripts

- AI model checkpoints

- Environment templates (.env.example)

- Configuration files

- Documentation

Environment-specific secrets remain private and are never stored in the repository.

17. Security Considerations

The development environment must follow these security practices:

- Never commit API keys.

- Never commit passwords.

- Never commit .env files.

- Restrict database credentials.

- Protect AI model files.

- Secure cloud credentials.

- Use role-based access where applicable.

These practices reduce the risk of credential leakage.

18. Environment Troubleshooting

Common issues and actions:

| Issue | Resolution |
| --- | --- |
| Dependencies fail to install | Verify Node.js/Python versions and reinstall packages |
| Desktop fails to start | Check dependencies, environment variables, and build logs |
| AI service fails to start | Verify Python environment, model path, and required packages |
| Database connection fails | Confirm PostgreSQL service and connection settings |
| Cloud connection fails | Verify Supabase credentials and network connectivity |
| API communication fails | Ensure Desktop and AI service use the approved API base URL and ports |

Developers should resolve environment issues before beginning feature development.

19. Development Readiness Criteria

A developer is considered ready to begin implementation only when:

- Development tools are installed.

- Repository is cloned.

- Dependencies are installed.

- Environment variables are configured.

- Desktop application runs (Desktop Team).

- AI service runs (AI Team).

- Database connection is verified (Desktop Team).

- API communication is verified where applicable.

- Git is configured.

- No critical startup errors remain.

20. Chapter Summary

This chapter defines the official development environment for DentaVision AI Version 1.

It establishes:

- Standard hardware and software requirements.

- Separate but coordinated Desktop and AI development environments.

- The approved project folder structure.

- Environment variable management.

- Dependency management procedures.

- Database and cloud setup responsibilities.

- Environment verification and readiness criteria.

- Security and maintenance practices.

By ensuring that every developer works within a consistent environment, the project minimizes compatibility issues, simplifies collaboration, and creates a stable foundation for implementing the approved Master Design Specification.

Chapter 6 – Project Folder Structure & Code Organization

Version 1.0 – Official Development Guide

1. Introduction

The project folder structure is one of the most important aspects of software engineering. A well-organized codebase improves readability, maintainability, scalability, debugging, and collaboration among developers.

Since DentaVision AI is developed by two independent engineering teams working in parallel, the project directory must clearly separate responsibilities while maintaining a standardized organization.

The folder structure defined in this chapter is the official project structure for Version 1 and shall not be modified without team approval.

2. Folder Structure Philosophy

The folder organization follows five engineering principles:

- Modularity – Every module has its own directory.

- Separation of Concerns – Frontend, Backend, AI, and Shared resources remain isolated.

- Scalability – New modules can be added without restructuring the project.

- Maintainability – Developers can quickly locate files.

- Version Stability – Folder hierarchy remains unchanged throughout Version 1.

3. Overall Project Structure

The approved root directory is:

DentaVision_AI/

│

├── desktop/

├── ai_service/

├── shared/

├── docs/

├── deployment/

├── scripts/

├── tests/

├── assets/

├── .gitignore

├── README.md

├── LICENSE

└── CHANGELOG.md

Every folder has a clearly defined responsibility.

4. Root Directory Description

desktop/

Contains the complete Desktop Application.

Responsible Team:

- Twahir

- Sneha

ai_service/

Contains the complete AI Service.

Responsible Team:

- Noaman

- Soha

shared/

Contains resources shared by both Desktop and AI.

Examples:

- Common constants

- JSON Schemas

- API Documentation

- Communication Contracts

- Data Models

docs/

Contains project documentation.

Examples:

- Master Design Specification

- Development Execution Handbook

- API Documentation

- Installation Guide

- User Manual

deployment/

Contains deployment resources.

Examples:

- Installer Scripts

- Build Configuration

- Packaging Files

- Release Notes

scripts/

Contains development utilities.

Examples:

- Database initialization

- Backup scripts

- Cleanup scripts

- Development automation

tests/

Contains project-wide automated tests.

Examples:

- Integration Tests

- API Tests

- End-to-End Tests

assets/

Contains global project assets.

Examples:

- Logos

- Icons

- Images

- Fonts

5. Desktop Folder Structure

The Desktop Application follows a layered architecture.

desktop/

│

├── frontend/

├── backend/

├── database/

├── components/

├── pages/

├── layouts/

├── hooks/

├── services/

├── store/

├── routes/

├── utils/

├── constants/

├── assets/

├── public/

├── types/

├── config/

├── logs/

├── package.json

└── electron.js

6. Desktop Folder Responsibilities

frontend/

Contains the React application.

Owner:

Sneha

backend/

Contains:

- Express APIs

- Business Logic

- Authentication

- Database Communication

Owner:

Twahir

database/

Contains:

- Prisma schema (or approved ORM)

- SQL migration scripts

- Seed data

- Database configuration

Owner:

Twahir

components/

Reusable React components.

Examples:

- Buttons

- Cards

- Tables

- Search Bars

- Dialogs

- Modals

pages/

Contains complete application screens.

Examples:

- Login

- Reception Dashboard

- Doctor Dashboard

- Patient Search

- Clinical Visit

- Reports

- Documents

- Timeline

- Administration

layouts/

Common application layouts.

Examples:

- Dashboard Layout

- Authentication Layout

hooks/

Reusable React hooks.

services/

Communication layer.

Examples:

- Backend APIs

- AI APIs

- Supabase Services

store/

Global application state.

Examples:

- Authentication

- Current User

- Patient State

- Application Settings

routes/

Desktop routing configuration.

utils/

General utility functions.

constants/

Application constants.

Examples:

- User Roles

- Status Codes

- Colors

- Configuration

config/

Environment configuration.

logs/

Desktop application logs.

Used only during development.

7. AI Service Folder Structure

ai_service/

│

├── api/

├── preprocessing/

├── inference/

├── postprocessing/

├── models/

├── checkpoints/

├── datasets/

├── training/

├── evaluation/

├── utils/

├── config/

├── logs/

├── tests/

├── requirements.txt

└── main.py

8. AI Folder Responsibilities

api/

FastAPI endpoints.

Owner:

Soha

preprocessing/

Image preprocessing.

Examples:

- Resize

- Normalize

- Contrast Enhancement

Owner:

Noaman

inference/

Model prediction pipeline.

Owner:

Noaman

postprocessing/

Prediction refinement.

Examples:

- Filtering

- Confidence Calculation

- Formatting

models/

Model architecture.

Examples:

- PyTorch model definitions

- ONNX export

checkpoints/

Trained models.

Example:

best_model.pt

Large model files should not be committed to Git unless explicitly required.

datasets/

Dataset references.

Raw datasets are not stored in GitHub.

Contains:

- Metadata

- Dataset manifests

- Documentation

training/

Training scripts.

evaluation/

Performance evaluation.

Metrics:

- Accuracy

- Precision

- Recall

- F1 Score

utils/

Shared AI utilities.

config/

AI configuration.

logs/

Inference logs.

tests/

AI testing scripts.

9. Shared Folder Structure

shared/

│

├── api_contract/

├── schemas/

├── constants/

├── interfaces/

└── documentation/

This folder guarantees consistency between Desktop and AI.

api_contract/

Contains:

- Approved API documentation

- Request schemas

- Response schemas

schemas/

Shared JSON Schemas.

constants/

Common constants.

Examples:

- Status Values

- User Roles

- Error Codes

interfaces/

Shared interface definitions.

10. Documentation Folder

docs/

│

├── MDS/

├── DEH/

├── API/

├── User_Manual/

├── Installation/

└── Presentation/

Documentation is version-controlled alongside the source code.

11. Naming Conventions

The following naming conventions are mandatory.

Folder Names

Use:

- lowercase

- underscore (_) only where necessary

Examples:

patient_search

report_generation

clinical_visit

File Names

React Components:

PatientCard.jsx

SearchBar.jsx

ClinicalVisit.jsx

Utility files:

date_utils.js

api_client.js

Python:

preprocess.py

inference.py

health_check.py

12. File Ownership

Every directory has one primary owner.

| Directory | Owner |
| --- | --- |
| frontend | Sneha |
| backend | Twahir |
| database | Twahir |
| api | Soha |
| inference | Noaman |
| preprocessing | Noaman |
| training | Noaman |
| evaluation | Noaman |
| documentation | Entire Team |

Only the owner should make architectural changes to their directory.

13. Code Organization Rules

Every source file should contain one primary responsibility.

Examples:

Correct

PatientSearch.jsx

Only Patient Search

Incorrect

PatientSearch.jsx

Patient Search

Reports

Authentication

Settings

Keep responsibilities separated.

14. Resource Organization

Assets are organized separately.

assets/

│

├── icons/

├── images/

├── logos/

├── fonts/

└── animations/

No source code should be placed inside the assets directory.

15. Temporary Files

Temporary runtime files are never stored inside the project.

Instead:

System Temporary Directory

↓

Runtime Processing

↓

Delete After Use

This aligns with the approved security architecture.

16. Logging Structure

Development logs are stored separately.

logs/

│

├── desktop/

├── backend/

├── ai/

└── integration/

Production logs follow the deployment configuration.

17. Git Ignore Policy

The following must not be committed:

- .env

- AI checkpoints (unless required)

- Temporary files

- Build outputs

- Node modules

- Python virtual environments

- Database backups

- Log files

This keeps the repository clean and secure.

18. Folder Modification Policy

The folder hierarchy defined in this chapter is frozen.

Developers may:

- Add files

- Add components

- Add utilities

Developers may not:

- Rename root folders

- Move major modules

- Merge Desktop and AI folders

- Restructure the project

without approval from the Technical Lead and the entire team.

19. Benefits of the Approved Structure

The approved folder organization provides:

- Clear ownership

- Easier navigation

- Parallel development

- Reduced merge conflicts

- Better maintainability

- Improved scalability

- Faster onboarding for new developers

- Consistent project organization

20. Chapter Summary

This chapter establishes the official project folder structure and code organization for DentaVision AI Version 1.

It defines:

- The complete project directory hierarchy.

- Separate Desktop and AI environments.

- Shared resources and documentation.

- Standard naming conventions.

- File ownership responsibilities.

- Resource organization.

- Logging and temporary file handling.

- Git ignore policies.

- Rules governing future modifications.

By freezing the folder structure before implementation begins, the project ensures that all team members work within a consistent, maintainable, and scalable codebase while preserving the architecture approved in the Master Design Specification.

Chapter 7 – GitHub Workflow & Version Control Strategy

Version 1.0 – Official Development Guide

1. Introduction

Version Control is one of the most critical components of collaborative software development. Since DentaVision AI is developed simultaneously by four team members across two engineering teams, an organized GitHub workflow is essential to prevent code conflicts, maintain project stability, track development history, and support continuous integration.

This chapter defines the official GitHub workflow, repository organization, branching strategy, commit standards, pull request process, merge policy, release management, and versioning strategy for DentaVision AI Version 1.

All development activities must follow the workflow defined in this chapter.

2. Objectives

The GitHub workflow has the following objectives:

- Maintain a single source of truth for the codebase.

- Enable parallel development.

- Minimize merge conflicts.

- Protect the production-ready code.

- Maintain complete development history.

- Simplify collaboration.

- Support continuous integration.

- Improve debugging and rollback capability.

- Ensure traceability of every engineering decision.

3. Repository Organization

The project uses one centralized GitHub repository.

GitHub

│

└── DentaVision_AI

│

├── desktop/

├── ai_service/

├── shared/

├── docs/

├── deployment/

├── tests/

└── scripts/

All source code, documentation, deployment scripts, and shared resources remain inside this repository.

No separate repositories are used for Version 1.

4. Branch Strategy

The project follows a structured branching model.

main

│

develop

│

├── feature/login

├── feature/patient-registration

├── feature/patient-search

├── feature/dashboard

├── feature/report-module

├── feature/document-module

├── feature/ai-api

├── feature/ai-inference

├── feature/security

└── feature/cloud-sync

Every new feature is developed in its own feature branch.

5. Branch Responsibilities

main

Purpose:

- Stable production-ready code.

- Final project demonstrations.

- Release versions.

Direct commits are prohibited.

develop

Purpose:

- Main development branch.

- Receives completed feature branches.

- Used for continuous integration.

feature/*

Purpose:

Individual feature development.

Examples:

feature/login

feature/doctor-dashboard

feature/patient-search

feature/report-generation

feature/ai-analysis

Each feature branch is deleted after successful merging.

6. Branch Ownership

| Branch | Owner |
| --- | --- |
| feature/login | Twahir |
| feature/dashboard | Sneha |
| feature/patient-management | Twahir |
| feature/reports | Sneha |
| feature/ai-training | Noaman |
| feature/ai-service | Soha |
| develop | Technical Lead |
| main | Entire Team (Protected) |

Ownership does not prevent collaboration but establishes accountability.

7. Development Workflow

Every feature follows the same workflow.

Receive Task

↓

Create Feature Branch

↓

Develop Feature

↓

Local Testing

↓

Commit Changes

↓

Push Branch

↓

Pull Request

↓

Code Review

↓

Merge into Develop

↓

Integration Testing

↓

Release to Main

This workflow is mandatory for every module.

8. Feature Development Rules

Each feature branch should focus on one functional objective.

Correct examples:

- Login Module

- Patient Search

- Report Generation

- AI Health Check

Incorrect example:

A single branch containing:

- Login

- Reports

- AI

- Timeline

- Settings

Keeping branches focused simplifies reviews and reduces conflicts.

9. Commit Policy

Commits should be:

- Small

- Atomic

- Meaningful

- Tested

A commit should represent one logical change.

Good Commit Examples

Add patient registration module

Implement AI inference endpoint

Fix report generation validation

Improve synchronization queue

Update authentication middleware

Poor Commit Examples

Update

Changes

Fix

Work

Final

Meaningful commit messages improve project history and debugging.

10. Commit Frequency

Developers should commit:

- After completing a logical task.

- After successful local testing.

- Before switching tasks.

- Before ending the workday.

Avoid committing unfinished or non-functional code.

11. Pull Request Workflow

Every completed feature is submitted through a Pull Request (PR).

Feature Complete

↓

Local Testing

↓

Push Branch

↓

Create Pull Request

↓

Peer Review

↓

Approve

↓

Merge

No direct merge into develop is allowed without review.

12. Code Review Policy

Each Pull Request should verify:

- Correct functionality.

- Compliance with coding standards.

- Readability.

- Security.

- Performance considerations.

- Compatibility with the MDS and DEH.

Reviewers provide constructive feedback focused on improving code quality.

13. Merge Policy

A feature branch may be merged only when:

- The feature is complete.

- Local tests pass.

- Peer review is approved.

- No merge conflicts remain.

- Documentation is updated if necessary.

The main branch only receives tested release versions.

14. Conflict Resolution

Merge conflicts should be resolved immediately.

Workflow:

Conflict Detected

↓

Communicate with Module Owner

↓

Resolve Conflict

↓

Retest

↓

Merge

Developers should never overwrite another member's work without discussion.

15. Versioning Strategy

The project follows Semantic Versioning.

Format:

MAJOR.MINOR.PATCH

Examples:

| Version | Meaning |
| --- | --- |
| 1.0.0 | Initial Version 1 Release |
| 1.0.1 | Bug Fix |
| 1.1.0 | Minor Feature Update |
| 2.0.0 | Major Release (Future Scope) |

Version numbers must remain synchronized across Desktop and AI components where applicable.

16. Release Workflow

The official release process is:

Feature Complete

↓

Integration Complete

↓

Testing Passed

↓

Documentation Updated

↓

Tag Release

↓

Merge into Main

↓

Build Installer

↓

Deployment

Only release-ready builds are merged into main.

17. Repository Protection Rules

The following rules apply:

- Protect the main branch from direct commits.

- Require Pull Requests for merging.

- Require at least one review before merging.

- Delete merged feature branches.

- Keep develop stable.

These rules reduce accidental errors.

18. Documentation Workflow

Documentation is version-controlled alongside the source code.

Updates include:

- MDS revisions (if formally approved).

- DEH additions.

- API documentation.

- Installation guides.

- User manuals.

- Release notes.

Every major feature affecting documentation must include the corresponding documentation update in the same Pull Request or immediately after.

19. Backup and Recovery

GitHub serves as the primary code repository.

Additional backup practices include:

- Regular pushes to the remote repository.

- Local backups of AI model checkpoints (not necessarily stored in GitHub).

- Database backup scripts maintained in the scripts/ directory.

- Tagged releases for stable milestones.

Developers should avoid keeping critical work only on their local machines.

20. GitHub Best Practices

The following practices are mandatory:

- Pull the latest changes before starting work.

- Resolve merge conflicts immediately.

- Keep branches short-lived.

- Review code before merging.

- Never commit secrets or .env files.

- Never force-push to shared branches.

- Keep commit messages descriptive.

- Keep the repository clean by deleting merged feature branches.

- Update documentation whenever implementation changes require it.

21. Chapter Summary

This chapter defines the official GitHub workflow and version control strategy for DentaVision AI Version 1.

It establishes:

- A centralized repository structure.

- A protected branching strategy using main, develop, and feature/* branches.

- Clear ownership of feature branches.

- Standardized commit, review, merge, and release procedures.

- Repository protection and conflict resolution policies.

- Semantic versioning for releases.

- Documentation and backup practices integrated with source control.

By following this workflow, the Desktop Team and AI Team can develop independently while maintaining a stable, traceable, and collaborative codebase that remains consistent with the approved Master Design Specification and Development Execution Handbook.

Chapter 8 – Coding Standards & Development Guidelines

Version 1.0 – Official Development Guide

1. Introduction

Software quality depends not only on architecture but also on the consistency of its implementation. Since DentaVision AI is developed by multiple engineers working on different modules, all source code must follow a unified coding standard.

The purpose of this chapter is to define the official coding standards, naming conventions, documentation requirements, error-handling policies, security practices, logging standards, and development guidelines that every member must follow throughout the implementation of Version 1.

These standards ensure that the codebase remains readable, maintainable, scalable, secure, and easy to integrate.

2. Coding Philosophy

The development of DentaVision AI follows the following engineering principles:

- Readability over cleverness.

- Simplicity over unnecessary complexity.

- Consistency over personal coding style.

- Maintainability over short-term optimization.

- Security by design.

- Modular implementation.

- Documentation-driven development.

- Testable code.

- Reusable components.

- Clean architecture.

Every line of code should be understandable by another team member without requiring additional explanation.

3. General Coding Standards

Every source file must satisfy the following rules:

- One file should have one primary responsibility.

- One function should perform one logical task.

- Avoid duplicated code.

- Prefer reusable utilities over repeated implementation.

- Use meaningful names.

- Avoid deeply nested logic.

- Handle all expected errors.

- Keep files organized and modular.

- Remove unused imports and variables.

- Do not leave commented-out production code.

4. Language Standards

Desktop Application

Languages:

- TypeScript (preferred) or JavaScript

- React

- Electron

- Node.js

AI Service

Languages:

- Python

- FastAPI

- PyTorch

Each language follows its respective community standards while remaining consistent with the project guidelines.

5. File Naming Convention

React Components

PascalCase

Examples

PatientCard.tsx

ClinicalVisit.tsx

ReceptionDashboard.tsx

DocumentViewer.tsx

Utility Files

camelCase

Examples

apiClient.ts

dateFormatter.ts

validationHelper.ts

Python Files

snake_case

Examples

preprocess.py

health_check.py

model_loader.py

inference.py

Configuration Files

Lowercase

Examples

config.py

settings.py

.env.example

6. Folder Naming Convention

Use lowercase.

Use descriptive names.

Correct

components

services

preprocessing

evaluation

training

Incorrect

Comp

misc

temp2

xyz

7. Variable Naming Standards

Variables must describe their purpose.

Good Examples

patientId

visitId

analysisResult

doctorRemarks

confidenceScore

Bad Examples

a

temp

value

data2

x

8. Function Naming Standards

Functions should describe an action.

Examples

getPatient()

createVisit()

generateReport()

uploadDocument()

analyzeXray()

savePrescription()

Avoid generic names such as

process()

run()

work()

doStuff()

9. Class Naming Standards

Classes follow PascalCase.

Examples

PatientService

AuthenticationManager

ReportGenerator

AIAnalyzer

CloudSyncManager

Each class should represent one business responsibility.

10. Component Design Rules

React components should follow these principles:

- One component = one responsibility.

- Avoid very large components.

- Extract reusable UI elements.

- Keep business logic outside presentation components.

- Use props instead of duplicated code.

- Keep components stateless whenever possible.

11. API Coding Standards

Every API should follow a consistent structure.

Example

POST /api/patient/create

GET /api/patient/{id}

PUT /api/patient/{id}

DELETE /api/patient/{id}

API names must use nouns rather than verbs wherever appropriate and remain consistent across the application.

12. Error Handling Standards

Every operation must handle failures gracefully.

Desktop

- Display user-friendly messages.

- Log technical details separately.

- Never expose internal errors to users.

AI Service

- Return structured JSON error responses.

- Never return unhandled exceptions.

- Include appropriate HTTP status codes.

Example

{

"status": "error",

"code": "MODEL_NOT_LOADED",

"message": "AI model is not available."

}

13. Logging Standards

Logging is required for debugging and monitoring.

Log the following:

- Application startup

- Login attempts

- AI analysis requests

- Report generation

- Cloud synchronization

- API failures

- Unexpected exceptions

Sensitive information such as passwords, authentication tokens, and patient medical data must never be written to logs.

14. Commenting Standards

Comments should explain why, not what.

Good

# Normalize intensity values to improve model consistency

Poor

# Increase i

i += 1

Use comments sparingly when the code is already self-explanatory.

15. Code Documentation Standards

Every public function should include documentation.

Example (TypeScript)

/**

* Retrieves patient information using Patient ID.

*

* @param patientId Unique patient identifier.

* @returns Patient object.

*/

Example (Python)

"""

Run AI inference on the supplied X-ray image.

Args:

image_path (str): Local image path.

Returns:

dict: Structured analysis response.

"""

16. Database Coding Standards

Backend database code must:

- Use parameterized queries or ORM methods.

- Avoid SQL injection risks.

- Keep database access inside repository/service layers.

- Never mix SQL logic with UI code.

- Maintain transaction integrity where required.

All database interactions must conform to the approved database schema defined in the MDS.

17. Security Coding Standards

Every developer must follow secure coding practices.

Mandatory rules:

- Never hardcode credentials.

- Never expose API keys.

- Validate all user input.

- Sanitize uploaded file names.

- Verify user authorization before protected actions.

- Use HTTPS in production deployments.

- Store secrets in environment variables.

- Delete temporary X-ray files after successful processing.

Security is considered part of implementation rather than an optional feature.

18. Performance Guidelines

Developers should write efficient code without sacrificing readability.

Examples:

- Load data only when required.

- Avoid unnecessary database queries.

- Reuse expensive computations where appropriate.

- Keep AI inference optimized for CPU in Version 1.

- Perform background operations asynchronously when possible.

Premature optimization should be avoided unless profiling identifies a bottleneck.

19. AI Coding Standards

The AI Service follows additional standards.

- Separate preprocessing, inference, and postprocessing.

- Load the model once during service startup.

- Validate input image format before inference.

- Return structured JSON responses only.

- Do not perform database operations.

- Keep inference stateless.

- Record model version in responses.

- Handle inference failures gracefully.

The AI Service must remain independent of the Desktop Application except through the approved REST API.

20. Desktop Coding Standards

Desktop development must follow these guidelines:

- Keep UI components reusable.

- Separate presentation from business logic.

- Use service classes for API communication.

- Maintain consistent navigation patterns.

- Validate forms before submission.

- Follow the approved clinical workflow from the MDS.

Business rules should not be duplicated across multiple components.

21. Testing Standards During Development

Every feature must be tested before commit.

Minimum checks include:

- Functional correctness.

- Input validation.

- Error handling.

- Integration with dependent modules (where applicable).

- No new warnings or build failures.

Developers are responsible for verifying their own code before requesting review.

22. Code Review Checklist

Before approving a Pull Request, reviewers verify:

- Coding standards followed.

- Naming conventions respected.

- No duplicated code.

- Security practices applied.

- Documentation updated if required.

- No unnecessary complexity.

- Module responsibilities preserved.

- Tests completed.

Only code that satisfies this checklist should be merged.

23. Code Quality Principles

The project adopts the following quality goals:

- High readability.

- Low coupling.

- High cohesion.

- Reusability.

- Testability.

- Maintainability.

- Scalability.

- Predictable behavior.

These principles apply to every module in the project.

24. Prohibited Practices

The following practices are not allowed:

- Hardcoded credentials.

- Hardcoded database URLs.

- Unused code committed to the repository.

- Direct modification of another member's module without coordination.

- Large unreviewed commits.

- Skipping local testing.

- Ignoring linting or formatting errors.

- Introducing Version 2 features into Version 1.

These restrictions preserve project stability.

25. Chapter Summary

This chapter establishes the official coding standards and development guidelines for DentaVision AI Version 1.

It defines:

- Common coding philosophy.

- Naming conventions for files, folders, variables, functions, and classes.

- Component and API design standards.

- Error handling and logging practices.

- Documentation requirements.

- Database and security coding rules.

- Performance guidelines.

- AI-specific and Desktop-specific implementation standards.

- Code review expectations and prohibited practices.

By enforcing a common engineering standard across the Desktop Team and AI Team, DentaVision AI maintains a consistent, secure, maintainable, and high-quality codebase throughout its development lifecycle.

Chapter 9 – Approved Database Reference

Version 1.0 – Official Development Guide

1. Introduction

The database is the central repository of all information managed by DentaVision AI. Every module—including patient registration, appointments, clinical visits, AI analysis, reports, document management, timeline tracking, and synchronization—depends on a reliable and consistent database.

The complete database architecture has already been finalized in the Master Design Specification (MDS). Therefore, this chapter does not redesign the database. Instead, it serves as the official implementation reference for developers.

The purpose of this chapter is to explain how developers should implement, access, and maintain the approved database throughout Version 1.

2. Database Philosophy

The database follows the following engineering principles:

- Single Source of Truth

- Normalized Structure

- Secure Data Storage

- Referential Integrity

- Scalable Design

- Auditability

- Performance Optimization

- Human Readability

The database structure is frozen and must remain unchanged during Version 1 development.

3. Database Architecture

The approved architecture is shown below.

Desktop Application

│

▼

Backend (Node.js)

│

▼

PostgreSQL Database

│

▼

Supabase Cloud Sync

│

▼

Local AI Service

(No Direct DB Connection)

Important Rule

The AI Service never communicates directly with the database.

All database operations occur through the Backend API.

4. Database Technology

The approved technology stack is:

| Component | Technology |
| --- | --- |
| Database Engine | PostgreSQL |
| Cloud Database | Supabase PostgreSQL |
| ORM | Prisma (or approved ORM) |
| Query Language | SQL |
| Backup | Supabase + Local Export |
| Authentication | Supabase Authentication |
| Storage | Supabase Storage |

No alternative database engine will be introduced in Version 1.

5. Database Ownership

The database implementation is owned by the Desktop Team.

| Responsibility | Owner |
| --- | --- |
| Database Schema | Twahir |
| Migrations | Twahir |
| Data Integrity | Twahir |
| Database APIs | Twahir |
| Backend Validation | Twahir |
| Database Review | Technical Lead |

The AI Team accesses patient information only through approved API responses.

6. Approved Database Modules

The database contains the following logical modules.

Authentication

↓

Users

↓

Patients

↓

Patient Visits

↓

Medical History

↓

Clinical Examination

↓

Prescriptions

↓

X-ray Records

↓

AI Findings

↓

Reports

↓

Documents

↓

Timeline

↓

Follow-up

↓

Audit Logs

↓

Settings

Each module is implemented as independent but related database tables.

7. Core Database Tables

The following tables are officially approved for Version 1.

| Table | Purpose |
| --- | --- |
| users | Login and role management |
| patients | Patient demographic information |
| patient_visits | Individual visit records |
| medical_history | Medical history captured during registration or updated during visits |
| clinical_examination | Clinical observations |
| prescriptions | Medication and dosage |
| xray_records | X-ray metadata and storage references |
| ai_analysis | AI-generated findings and confidence scores |
| reports | Final clinical reports |
| documents | Uploaded patient documents |
| timeline | Chronological patient activity |
| follow_up | Follow-up scheduling and status |
| audit_logs | Security and activity logging |
| application_settings | Global application configuration |

No additional production tables should be introduced without team approval.

8. Primary Key Strategy

Every table uses a unique primary key.

Examples:

PAT000001

VIS000001

XR000001

REP000001

DOC000001

Primary keys are immutable and must never be reused.

9. Foreign Key Relationships

The approved relationship hierarchy is:

Patient

↓

Patient Visit

↓

Clinical Examination

↓

Prescription

↓

X-ray

↓

AI Analysis

↓

Report

↓

Timeline

↓

Follow-up

Every child record references its parent through foreign keys.

Referential integrity must always be enforced.

10. Patient Data Flow

The complete patient lifecycle within the database is:

Patient Registration

↓

Patient Record

↓

Visit Record

↓

Medical History

↓

Clinical Examination

↓

Document Upload

↓

X-ray Upload

↓

AI Analysis

↓

Doctor Verification

↓

Final Report

↓

Timeline Update

↓

Follow-up

Every stage creates or updates database records according to the approved workflow.

11. Medical History Management

Medical history is stored as part of the patient's longitudinal record.

Examples include:

- Diabetes

- Hypertension

- Allergies

- Current Medications

- Previous Surgeries

- Other systemic conditions

During future visits:

- Existing history is displayed.

- The physician updates only changed information.

- Historical information is preserved where appropriate.

This supports continuity of care.

12. X-ray and AI Data Storage

The database stores references to imaging files rather than the image binaries themselves.

Stored information includes:

- X-ray ID

- Patient ID

- Visit ID

- File location (cloud storage reference)

- Upload date

- Image type

AI analysis records include:

- Analysis ID

- Model version

- Findings

- Confidence score

- Analysis timestamp

- Verification status

The actual image files are stored in the approved storage service.

13. Document Management

The documents table stores metadata for uploaded files.

Supported document categories include:

- Previous prescriptions

- Laboratory reports

- Referral letters

- Previous dental records

- Insurance documents (if applicable)

- Other clinical documents

Each document is linked to the appropriate patient and visit.

14. Timeline Implementation

The timeline provides a chronological history of patient activity.

Examples:

- Patient registered

- Visit created

- Medical history updated

- X-ray uploaded

- AI analysis completed

- Doctor verified findings

- Report generated

- Follow-up scheduled

The timeline is generated from recorded events rather than manually entered data.

15. Follow-up Management

Follow-up records include:

- Follow-up date

- Recommended interval

- Status

- Notes

Approved workflow:

- A follow-up recommendation does not automatically reserve an appointment.

- Patients must create a new appointment for the follow-up visit.

- If no appointment is booked, the time slot remains available for other patients.

This implementation follows the approved clinical workflow.

16. Database Access Rules

Only the Backend communicates with the database.

Desktop UI

↓

Backend API

↓

Database

↓

Backend API

↓

Desktop UI

The AI Service does not execute SQL queries or access database credentials.

17. Data Validation

Every database operation must validate:

- Required fields

- Data types

- Foreign key existence

- Duplicate prevention

- Business rules

Validation occurs at both the application layer and the database layer where appropriate.

18. Transaction Management

Operations involving multiple related records should use database transactions.

Examples:

- Patient registration with initial visit

- Report generation with timeline update

- X-ray upload with AI analysis record creation

Transactions ensure that either all related operations succeed or none are committed.

19. Database Security

The following security rules are mandatory:

- Role-based access control.

- Parameterized queries or ORM usage.

- Encrypted communication.

- No hardcoded credentials.

- Least-privilege database accounts.

- Regular backups.

- Audit logging for sensitive operations.

Database credentials are stored only in environment variables.

20. Backup and Recovery

Backup strategy:

- Automated cloud backups through Supabase.

- Periodic local database exports.

- Backup verification before major releases.

Recovery procedures must be tested before deployment.

21. Database Performance Guidelines

To maintain performance:

- Create indexes on frequently searched columns.

- Optimize joins.

- Avoid unnecessary queries.

- Paginate large result sets.

- Archive data only in future versions if required.

Performance optimizations must not change the approved schema.

22. Database Freeze Policy

The database architecture defined in the Master Design Specification is officially frozen.

The following are not permitted during Version 1 without full team approval:

- Adding new production tables.

- Removing existing tables.

- Changing primary keys.

- Modifying foreign key relationships.

- Renaming approved tables.

- Changing core business relationships.

Any future expansion belongs to Version 2 or later.

23. Chapter Summary

This chapter serves as the official implementation reference for the approved DentaVision AI database.

It confirms:

- PostgreSQL with Supabase is the approved database platform.

- The database schema is frozen and governed by the MDS.

- The Backend is the only component that communicates with the database.

- The AI Service operates exclusively through the approved REST API.

- Patient, visit, clinical, AI, document, report, timeline, and follow-up data follow the approved relational model.

- Database security, validation, transactions, backup, and performance practices are standardized across the project.

By treating the database as a stable foundation rather than a changing design element, the team can implement backend services, frontend features, and AI integration with confidence while maintaining consistency throughout Version 1.

Chapter 10 – Approved API Contract

Version 1.0 – Official Development Guide

1. Introduction

The Application Programming Interface (API) serves as the communication backbone of DentaVision AI. Every interaction between the Desktop Application, Backend Services, Cloud Database, and AI Service is coordinated through well-defined APIs.

The API Contract is one of the most critical components of the project because it allows the Desktop Team and AI Team to work independently while ensuring seamless integration.

The communication architecture has already been approved in the Master Design Specification. Therefore, this chapter does not redesign the communication model. Instead, it defines the official implementation reference for all APIs used during Version 1 development.

2. API Philosophy

The API architecture follows these engineering principles:

- Contract First Development

- Stateless Communication

- Human Readability

- Consistent Response Structure

- Version Controlled APIs

- Secure Communication

- Modular Design

- Backward Compatibility

- Predictable Error Handling

Once approved, the API contract is frozen for Version 1.

3. Approved Communication Architecture

The approved communication architecture is:

Receptionist / Doctor

│

▼

Desktop Application (Electron + React)

│

▼

Backend API (Node.js)

│

├──────────────► PostgreSQL / Supabase

│

▼

Cloud Storage

│

▼

Download X-ray

│

▼

Temporary Local File

│

▼

POST /api/v1/analyze

│

▼

AI Service (FastAPI)

│

▼

Inference Engine

│

▼

JSON Response

│

▼

Backend

│

▼

Desktop UI

│

▼

Doctor Verification

│

▼

Save Final Report

│

▼

Delete Temporary File

This communication flow is frozen for Version 1.

4. Communication Rules

The following communication rules are mandatory:

- Desktop never communicates directly with the AI model.

- Desktop communicates only with the Backend.

- Backend communicates with the AI Service.

- AI Service never communicates directly with PostgreSQL.

- AI Service never communicates directly with Supabase.

- AI Service never accesses patient records.

- AI Service processes only the supplied X-ray image and request metadata.

- All permanent data storage is handled by the Backend.

5. API Versioning

Every API follows versioning.

Current version:

/api/v1/

Examples

/api/v1/login

/api/v1/patients

/api/v1/visits

/api/v1/documents

/api/v1/reports

/api/v1/analyze

Future releases may introduce /api/v2/ while maintaining backward compatibility where appropriate.

6. API Categories

The project APIs are organized into functional groups.

| Category | Purpose |
| --- | --- |
| Authentication APIs | User login and session management |
| Patient APIs | Patient registration and search |
| Visit APIs | Clinical visit management |
| Medical History APIs | Retrieve and update patient history |
| Document APIs | Upload and manage documents |
| X-ray APIs | Upload and retrieve X-rays |
| AI APIs | AI analysis requests |
| Report APIs | Report generation |
| Timeline APIs | Patient activity timeline |
| Follow-up APIs | Follow-up management |
| Administration APIs | Application configuration |
| Health APIs | System monitoring |

7. Standard Request Format

Every request should include:

{

"request_id": "REQ-2026-0001",

"timestamp": "2026-08-05T10:30:00Z",

"user_id": "USR001",

"role": "Doctor",

"payload": {}

}

Common metadata enables logging, auditing, and traceability.

8. Standard Response Format

Every successful API returns the same structure.

{

"status": "success",

"message": "Operation completed successfully.",

"data": {},

"timestamp": "2026-08-05T10:30:02Z"

}

Uniform responses simplify frontend development.

9. Standard Error Response

Errors must follow a consistent format.

{

"status": "error",

"error_code": "PATIENT_NOT_FOUND",

"message": "Patient record does not exist.",

"timestamp": "2026-08-05T10:30:02Z"

}

Internal stack traces must never be exposed to the user.

10. Authentication APIs

Examples include:

POST   /api/v1/login

POST   /api/v1/logout

POST   /api/v1/forgot-password

POST   /api/v1/reset-password

Authentication is handled by the Backend.

The AI Service has no authentication responsibilities.

11. Patient Management APIs

Core operations include:

POST   /api/v1/patients

GET    /api/v1/patients/{patientId}

PUT    /api/v1/patients/{patientId}

GET    /api/v1/patients/search

Patient searches support:

- Patient ID

- Name

- Mobile Number

- Visit ID

- Date of Visit

These match the approved clinical workflow.

12. Clinical Visit APIs

Examples:

POST   /api/v1/visits

GET    /api/v1/visits/{visitId}

PUT    /api/v1/visits/{visitId}

POST   /api/v1/clinical-examination

These APIs manage visit-specific information.

13. Medical History APIs

Medical history remains part of the patient's longitudinal record.

Examples:

GET    /api/v1/patients/{patientId}/medical-history

PUT    /api/v1/patients/{patientId}/medical-history

During follow-up visits:

- Existing history is retrieved.

- Updated information is saved.

- Historical continuity is maintained.

14. Document Management APIs

The approved document module supports digital uploads.

Examples:

POST   /api/v1/documents/upload

GET    /api/v1/documents/{documentId}

DELETE /api/v1/documents/{documentId}

Supported documents include:

- Previous prescriptions

- Laboratory reports

- Referral letters

- Previous dental records

Document storage is handled by cloud storage through the Backend.

15. X-ray Management APIs

Examples:

POST   /api/v1/xrays/upload

GET    /api/v1/xrays/{xrayId}

The backend:

- Validates upload.

- Stores metadata.

- Uploads to cloud storage.

- Maintains database references.

16. AI Analysis API

The AI analysis endpoint is the primary interface between the Backend and the AI Service.

Endpoint:

POST /api/v1/analyze

Request

{

"patient_id": "PAT000145",

"visit_id": "VIS000321",

"xray_id": "XR000054",

"image_path": "/temporary/xray.png"

}

The AI Service processes only the supplied image and metadata.

Successful Response

{

"status": "success",

"model_version": "1.0.0",

"findings": [

{

"tooth": "16",

"condition": "Dental Caries",

"confidence": 0.96

}

],

"processing_time_ms": 1820

}

The Desktop displays the findings for physician verification before saving them.

17. Health Check API

The AI Service exposes a health endpoint.

GET /api/v1/health

Example response:

{

"status": "healthy",

"model_loaded": true,

"service": "AI Service",

"version": "1.0.0"

}

Health Check is intended primarily for the Administrator module and deployment verification.

18. Version API

The AI Service exposes its current version.

GET /api/v1/version

Example:

{

"service": "AI Service",

"version": "1.0.0"

}

The Desktop can use this information to verify compatibility during startup.

19. AI Processing Workflow

The approved AI workflow is:

Doctor Clicks Analyze

↓

Backend Requests X-ray

↓

Cloud Download

↓

Temporary Local File

↓

POST /api/v1/analyze

↓

AI Preprocessing

↓

Inference

↓

Postprocessing

↓

JSON Response

↓

Desktop Displays Findings

↓

Doctor Verification

↓

Save Report

↓

Delete Temporary File

This workflow follows the approved Human-in-the-Loop architecture.

20. Timeout and Retry Policy

To improve reliability:

- Backend should define a request timeout for AI analysis.

- Transient failures may be retried a limited number of times.

- Persistent failures return a structured error to the Desktop.

- Temporary files must be deleted regardless of success or failure.

Retries must not create duplicate database records.

21. Security Requirements

All API communication must:

- Validate authentication.

- Validate authorization.

- Validate request payloads.

- Reject malformed requests.

- Use HTTPS in production deployments.

- Protect against injection attacks.

- Never expose internal exceptions.

- Never transmit database credentials.

22. Logging and Auditing

The Backend logs:

- Authentication events

- Patient operations

- AI requests

- Report generation

- Synchronization events

- API failures

The AI Service logs:

- Service startup

- Health status

- Model loading

- Inference execution

- Processing duration

- Errors

Sensitive patient data should not be unnecessarily included in logs.

23. API Freeze Policy

The API Contract defined in this chapter is officially frozen.

During Version 1, the following are not permitted without full team approval:

- Renaming endpoints.

- Changing request structures.

- Changing response structures.

- Breaking backward compatibility.

- Modifying AI communication flow.

- Altering authentication behavior.

Any future enhancements should be introduced in a new API version rather than modifying Version 1.

24. Chapter Summary

This chapter establishes the official API Contract for DentaVision AI Version 1.

It defines:

- The approved communication architecture.

- Standard request and response formats.

- Authentication, patient, visit, document, X-ray, AI, report, timeline, follow-up, and administration APIs.

- The Human-in-the-Loop AI workflow.

- Health and version endpoints.

- Timeout, retry, and cleanup policies.

- Security, logging, and auditing requirements.

- A frozen API Contract that allows the Desktop Team and AI Team to work independently while guaranteeing successful integration.

By freezing the API Contract before implementation begins, the project ensures stable communication, minimizes integration risks, and preserves compatibility with the approved Master Design Specification.

Chapter 11 – Individual Member Responsibilities & Execution Plan

Version 1.0 – Official Development Guide

1. Introduction

One of the biggest reasons software projects fail is not because of poor technology, but because team members are uncertain about what to build, when to build it, who owns it, and when to communicate with others.

The DentaVision AI project has already finalized:

- System Architecture

- Database Architecture

- Folder Structure

- API Contract

- UI/UX

- AI Architecture

- Technology Stack

- Security Architecture

- Development Roadmap

Therefore, every member now has a clearly defined engineering responsibility.

This chapter officially defines:

- Individual ownership

- Daily workflow

- Development order

- Communication rules

- Integration responsibilities

- Deliverables

- Milestones

- Things each member should never modify

Every member must follow this chapter throughout Version 1 development.

2. Team Structure

The official development organization is:

Technical Lead

Noaman

┌────────────────┴────────────────┐

│                                 │

Desktop Development Team          AI Development Team

│                                 │

Twahir          Sneha             Noaman          Soha

Backend          Frontend         AI Model      AI Service

The project is divided into two independent engineering teams.

The Desktop Team builds the clinic management software.

The AI Team builds the Artificial Intelligence Service.

Both teams communicate only through the approved API Contract.

3. Responsibility Distribution

| Member | Primary Role | Secondary Role |
| --- | --- | --- |
| Noaman | Technical Lead & AI Model Lead | System Integration |
| Soha | AI Service Lead | AI Integration |
| Twahir | Backend Lead | Database & Cloud |
| Sneha | Frontend Lead | Desktop Integration |

Every module has exactly one owner.

4. Member 1 – Noaman

Position

Technical Lead

AI Model Lead

Mission

Build the complete Artificial Intelligence Engine that powers DentaVision AI.

The objective is to develop an accurate, reliable, and production-ready dental X-ray analysis model that integrates seamlessly with the Desktop Application through the approved API.

Primary Ownership

Noaman owns:

- AI Dataset

- Image Preprocessing

- Data Augmentation

- Model Architecture

- Model Training

- Model Validation

- Model Evaluation

- Hyperparameter Tuning

- Model Optimization

- Inference Logic

- AI Documentation

- AI Performance

- Technical Architecture Review

No other member modifies these modules without approval.

Development Roadmap

Stage 1

Study

- MDS AI Chapter

- DEH AI Chapters

- API Contract

- Folder Structure

Stage 2

Dataset Preparation

Tasks

- Verify dataset structure

- Organize images

- Validate labels

- Remove corrupted files

- Split datasets

Deliverable

Approved Dataset

Stage 3

Preprocessing

Tasks

- Image normalization

- Resize

- Contrast enhancement

- Quality validation

Deliverable

Preprocessing Pipeline

Stage 4

Model Development

Tasks

- Model selection

- Training

- Validation

- Performance evaluation

Deliverable

Working AI Model

Stage 5

Optimization

Tasks

- Reduce inference time

- Improve accuracy

- Reduce false positives

- Optimize CPU performance

Deliverable

Production Model

Stage 6

Integration Support

Tasks

- Assist Soha

- Explain inference

- Verify API responses

Daily Workflow

Open GitHub

↓

Check Issues

↓

Continue Training

↓

Evaluate Results

↓

Improve Model

↓

Commit Changes

↓

Push Branch

↓

Discuss Progress with Soha

Communication

Daily

Noaman ↔ Soha

Every 2–3 Days

Noaman ↔ Twahir

Weekly

Entire Team

Deliverables

- Trained Model

- Best Model

- Performance Report

- Model Documentation

- AI Integration Support

Never Modify

- Desktop UI

- React Components

- Database Schema

- Electron Project

5. Member 2 – Soha

Position

AI Service Lead

Mission

Convert the AI model into a production-ready service that communicates reliably with the Desktop Application.

Primary Ownership

Soha owns:

- FastAPI

- REST API

- JSON Responses

- Model Loading

- Image Validation

- API Security

- Error Handling

- Health Check

- Version Check

- AI Logging

Development Roadmap

Stage 1

Study

- API Contract

- AI Folder Structure

- AI Workflow

Stage 2

Build FastAPI

Deliverable

Working REST Server

Stage 3

Model Loading

Deliverable

Automatic Model Loading

Stage 4

Inference API

Deliverable

POST /api/v1/analyze

Stage 5

Health APIs

Deliverables

GET /api/v1/health

GET /api/v1/version

Stage 6

Integration

Desktop ↔ AI

Daily Workflow

Start FastAPI

↓

Test APIs

↓

Integrate Model

↓

Handle Errors

↓

Improve Response

↓

Commit

↓

Push

↓

Discuss with Noaman

Deliverables

- FastAPI Service

- AI APIs

- JSON Responses

- Health Check

- Version Check

Never Modify

- React UI

- Database

- Electron

- AI Training Code

6. Member 3 – Twahir

Position

Backend Lead

Mission

Build the complete backend infrastructure that powers the Desktop Application.

Primary Ownership

Twahir owns:

- Authentication

- PostgreSQL

- Supabase

- Backend APIs

- Database Queries

- Synchronization

- Cloud Storage

- Security

- Audit Logs

Development Roadmap

Stage 1

Setup Database

Deliverable

Working Database

Stage 2

Authentication

Deliverable

Login System

Stage 3

Patient APIs

Deliverable

CRUD APIs

Stage 4

Visit APIs

Deliverable

Clinical APIs

Stage 5

Cloud Integration

Deliverable

Working Cloud Storage

Stage 6

Desktop Integration

Deliverable

Backend Connected

Daily Workflow

Open VS Code

↓

Implement Backend

↓

Test APIs

↓

Verify Database

↓

Commit

↓

Push

↓

Discuss with Sneha

Deliverables

- Backend APIs

- Authentication

- Database

- Synchronization

- Cloud Storage

Never Modify

- AI Model

- FastAPI

- React Components

7. Member 4 – Sneha

Position

Frontend Lead

Mission

Develop the complete Desktop Application interface according to the approved UI and workflow.

Primary Ownership

Sneha owns

- Electron

- React

- Reception Dashboard

- Doctor Dashboard

- Administrator Dashboard

- Patient Screens

- Timeline

- Reports

- Navigation

- Components

- User Experience

Development Roadmap

Stage 1

Setup Electron

Stage 2

Authentication Screens

Stage 3

Dashboard

Stage 4

Patient Module

Stage 5

Clinical Visit

Stage 6

Reports

Stage 7

Timeline

Stage 8

Desktop Integration

Daily Workflow

Open Project

↓

Build UI

↓

Connect Backend

↓

Test Workflow

↓

Commit

↓

Push

↓

Discuss with Twahir

Deliverables

- Desktop Application

- React Components

- Electron Build

- Reports

- Timeline

Never Modify

- AI Model

- FastAPI

- Database Schema

8. Communication Matrix

AI Team

Noaman

↓

Model Ready?

↓

Soha

↓

API Ready?

↓

Yes

↓

Continue

Desktop Team

Twahir

↓

Backend Ready?

↓

Sneha

↓

UI Connected?

↓

Yes

↓

Continue

Cross-Team Communication

Every 2–3 Days

Desktop Team

↓

API Working?

↓

AI Team

↓

Yes

↓

Continue Development

If there are no API changes or integration blockers, teams continue working independently.

9. Integration Responsibilities

| Activity | Owner | Support |
| --- | --- | --- |
| AI Model | Noaman | Soha |
| AI Service | Soha | Noaman |
| Backend APIs | Twahir | Sneha |
| Frontend UI | Sneha | Twahir |
| AI Integration | Soha | Noaman |
| Backend ↔ AI Communication | Twahir | Soha |
| Final System Integration | Entire Team | Technical Lead |

10. Daily Execution Rules

Every member follows the same workflow.

Open Task

↓

Develop Feature

↓

Local Testing

↓

Commit

↓

Push

↓

Update Team

↓

Continue Next Task

Each developer is expected to test their own work before sharing it.

11. Weekly Deliverables

Week 1

Environment Setup

Week 2

Core Module Development

Week 3

Feature Completion

Week 4

Desktop ↔ AI Integration

Week 5

Testing and Bug Fixing

Week 6

Documentation, Deployment, and Demonstration

Every member contributes to the final presentation by ensuring their module is complete, tested, and documented.

12. Escalation Process

Technical issues are resolved using the following order:

Developer

↓

Module Owner

↓

Technical Lead

↓

Entire Team

This avoids unnecessary delays and ensures issues are addressed by the appropriate person first.

13. Ownership Protection Rules

Every member owns their assigned module.

The following actions require approval from the module owner:

- Major architectural changes

- Public API changes

- Database schema modifications

- Folder restructuring

- Shared interface modifications

Code reviews and bug fixes are collaborative, but ownership remains with the assigned member.

14. Performance Expectations

Each member is expected to:

- Follow the MDS and DEH.

- Complete assigned milestones on schedule.

- Write maintainable code.

- Test before committing.

- Participate in integration reviews.

- Document implementation details when required.

- Communicate blockers promptly.

Meeting these expectations is essential for successful project delivery.

15. Chapter Summary

This chapter establishes the official execution plan and responsibilities for each member of the DentaVision AI development team.

It defines:

- The organizational hierarchy and ownership model.

- Individual missions, responsibilities, and deliverables for Noaman, Soha, Twahir, and Sneha.

- Detailed development roadmaps for each member.

- Daily workflows and communication patterns.

- Integration responsibilities and ownership boundaries.

- Escalation procedures and performance expectations.

By clearly assigning responsibilities and defining execution plans, the project enables all four members to work independently while ensuring that their modules integrate smoothly into a single, cohesive system. This structured approach supports efficient parallel development, minimizes conflicts, and keeps implementation aligned with the approved Master Design Specification and Development Execution Handbook.

Chapter 12 – Team Communication & Collaboration Strategy

Version 1.0 – Official Development Guide

1. Introduction

Software development is a collaborative engineering process. Even when responsibilities are clearly divided, the success of a project depends on structured communication, timely coordination, and disciplined collaboration.

DentaVision AI is intentionally divided into two independent engineering teams:

- Desktop Development Team

- AI Development Team

Both teams work independently for most of the project lifecycle and collaborate only through the approved API Contract, database architecture, and integration workflow defined in the Master Design Specification.

This chapter establishes the official communication model for Version 1.

2. Communication Philosophy

The communication strategy is based on five engineering principles.

- Communicate only when necessary.

- Work independently whenever possible.

- Communicate through approved interfaces.

- Resolve issues at the lowest appropriate level.

- Keep meetings short, focused, and outcome-driven.

The objective is to maximize development time while ensuring successful integration.

3. Team Communication Architecture

The official communication hierarchy is:

Technical Lead

(Noaman)

│

┌────────────────┴────────────────┐

│                                 │

Desktop Development Team          AI Development Team

Twahir      Sneha              Noaman      Soha

│                                 │

└──────────────┬──────────────────┘

│

Integration Review

│

Project Completion

Each team communicates internally every day and externally only when necessary.

4. Communication Levels

The project defines three communication levels.

Level 1 – Internal Team Communication

Purpose:

Coordinate work within the same engineering team.

Desktop Team

Twahir ↔ Sneha

Topics

- Backend progress

- UI integration

- Database

- Authentication

- Reports

- Bug fixes

AI Team

Noaman ↔ Soha

Topics

- Dataset

- Model

- API

- Inference

- Performance

- JSON Response

This communication happens every working day.

Level 2 – Cross-Team Communication

Purpose

Desktop Team ↔ AI Team

Frequency

Every 2–3 Days

Agenda

- API Compatibility

- AI Availability

- Integration Progress

- Version Check

- Health Check

- Shared Issues

Meetings should normally last no longer than 15–20 minutes.

Level 3 – Project Review Meeting

Participants

Entire Team

Frequency

Weekly

Agenda

- Completed milestones

- Current blockers

- Integration status

- Testing progress

- Documentation updates

- Next week's objectives

The objective is project alignment rather than detailed technical discussion.

5. Internal Desktop Team Collaboration

The Desktop Team develops the complete clinic management application.

Communication flow:

Twahir

↓

Backend Ready?

↓

Sneha

↓

Frontend Connected?

↓

Yes

↓

Continue Development

Twahir informs Sneha when:

- Authentication APIs are ready.

- Patient APIs are ready.

- Database schema is implemented.

- Report APIs are available.

- Synchronization is complete.

Sneha informs Twahir when:

- UI components are complete.

- Forms require backend integration.

- New API endpoints are needed within the approved contract.

- UI testing identifies backend issues.

6. Internal AI Team Collaboration

The AI Team develops the AI analysis service.

Communication flow:

Noaman

↓

Model Ready?

↓

Soha

↓

API Integrated?

↓

Yes

↓

Continue Development

Noaman informs Soha when:

- Model architecture is finalized.

- New model checkpoints are available.

- Preprocessing changes are introduced.

- Model input/output specifications are updated (without breaking the approved API).

Soha informs Noaman when:

- API integration succeeds.

- Inference errors occur.

- Performance issues are identified.

- Service startup or deployment issues arise.

7. Desktop ↔ AI Communication

Cross-team communication is limited to integration-related topics.

The approved interaction model is:

Desktop Team

↓

Need AI Service?

↓

API Request

↓

AI Team

↓

Response

↓

Desktop Team

Desktop developers do not modify AI code.

AI developers do not modify Desktop code.

Communication occurs through the approved API Contract and documented interfaces.

8. Communication Matrix

| From | To | Purpose |
| --- | --- | --- |
| Twahir | Sneha | Backend ↔ Frontend Integration |
| Sneha | Twahir | UI Requirements |
| Noaman | Soha | AI Model ↔ API Integration |
| Soha | Noaman | AI Service Issues |
| Twahir | Noaman | Backend ↔ AI Integration |
| Soha | Twahir | API Compatibility |
| Entire Team | Entire Team | Weekly Review |

9. Communication Triggers

Communication should occur when any of the following events happen:

- Module completed.

- API contract issue identified.

- Integration blocker discovered.

- Critical bug detected.

- Database-related issue.

- Deployment issue.

- Security concern.

- Requirement clarification needed.

- Project milestone completed.

Routine development does not require constant messaging.

10. Progress Reporting

Every member reports progress using the following format.

Completed Today

•

Current Task

•

Blockers

•

Support Required

•

Tomorrow's Goal

This format keeps updates concise and actionable.

11. Issue Escalation Process

Technical issues follow the approved escalation hierarchy.

Developer

↓

Module Owner

↓

Technical Lead

↓

Entire Team

Issues should be resolved at the lowest possible level before escalating.

12. Dependency Communication

Before starting work that depends on another module, the developer should verify that the required dependency is available.

Examples:

Frontend requires:

- Backend API ready.

Backend requires:

- Database schema available.

AI Service requires:

- Trained model available.

Desktop ↔ AI Integration requires:

- Approved API Contract implemented.

This prevents unnecessary waiting and duplicated work.

13. Code Review Communication

When submitting code for review:

Developer communicates:

- Feature completed.

- Tests passed.

- Pull Request created.

Reviewer communicates:

- Approved.

- Changes requested.

- Additional testing required.

Reviews should focus on improving implementation quality rather than personal coding preferences.

14. Integration Meetings

Integration meetings occur after significant milestones.

Agenda:

- API compatibility.

- Endpoint verification.

- JSON validation.

- Health Check verification.

- Version compatibility.

- Performance observations.

- Pending integration tasks.

Meetings conclude with clear action items for each team.

15. Documentation Communication

Whenever implementation introduces a new technical clarification that extends (but does not change) the approved design:

- The responsible developer documents it.

- The Technical Lead reviews it.

- Documentation is updated if necessary.

This keeps the DEH and implementation aligned.

16. Conflict Resolution

When technical disagreements arise:

- Review the MDS.

- Review the DEH.

- Check the approved API Contract.

- Check the approved Database Design.

- Module Owner proposes a solution.

- Technical Lead reviews.

- If required, the team makes a final decision.

No architectural decision should be made without referencing the approved documentation.

17. Communication During Integration

Integration follows the approved communication sequence.

Desktop Ready

↓

Backend Ready

↓

API Ready

↓

AI Ready

↓

Integration Test

↓

Bug Fix

↓

Retest

↓

Approved

This sequence minimizes confusion during the integration phase.

18. Communication Tools

The project should use standardized tools for collaboration.

| Purpose | Recommended Tool |
| --- | --- |
| Source Code | GitHub |
| Issue Tracking | GitHub Issues |
| Documentation | Project docs/ folder |
| Meetings | Google Meet or Microsoft Teams (if remote) |
| Team Messaging | WhatsApp or Microsoft Teams |
| Design References | Approved MDS and DEH |

All decisions affecting implementation should ultimately be reflected in the project documentation rather than remaining only in chat messages.

19. Collaboration Rules

Every member must follow these collaboration rules:

- Respect module ownership.

- Communicate before modifying shared interfaces.

- Do not change the API Contract independently.

- Do not change the database schema independently.

- Keep meetings concise and purposeful.

- Report blockers immediately.

- Update progress regularly.

- Support teammates during integration.

- Prioritize project success over individual implementation preferences.

20. Chapter Summary

This chapter establishes the official communication and collaboration strategy for DentaVision AI Version 1.

It defines:

- The communication hierarchy.

- Internal Desktop Team collaboration.

- Internal AI Team collaboration.

- Cross-team communication through the approved API Contract.

- Progress reporting standards.

- Issue escalation procedures.

- Integration meetings.

- Documentation updates.

- Conflict resolution.

- Approved collaboration tools and rules.

By following this structured communication strategy, the Desktop Team and AI Team can work independently while maintaining effective coordination, reducing unnecessary interruptions, and ensuring a smooth integration process that remains fully aligned with the approved Master Design Specification and Development Execution Handbook.

Chapter 13 – Module Dependency Matrix & Integration Dependencies

Version 1.0 – Official Development Guide

1. Introduction

Modern software systems are composed of multiple interconnected modules. Although DentaVision AI has been divided into independent Desktop and AI teams, every module eventually depends on one or more other modules.

One of the primary causes of delays in collaborative projects is that developers begin work without understanding these dependencies.

This chapter defines the official dependency model of DentaVision AI. It specifies:

- Module dependencies

- Development dependencies

- Integration dependencies

- Communication dependencies

- Database dependencies

- API dependencies

- Team dependencies

The objective is to eliminate confusion about what can be developed independently and what requires another module to be completed first.

2. Dependency Philosophy

The project follows the following dependency principles:

- Maximum Parallel Development

- Minimum Cross-Team Blocking

- Stable Interfaces

- Independent Module Ownership

- Early Integration

- Controlled Dependencies

- API-Driven Communication

Every dependency must already be defined before implementation begins.

3. System Dependency Architecture

The overall dependency architecture is shown below.

DentaVision AI

│

┌──────────────────┴──────────────────┐

▼                                     ▼

Desktop Application                   AI Service

│                                     │

▼                                     ▼

Backend API                     AI Inference Engine

│                                     │

▼                                     ▼

PostgreSQL                 Model + FastAPI

│

▼

Cloud Storage

Notice:

- Desktop and AI remain independent.

- Backend acts as the communication bridge.

- AI never communicates directly with the database.

- Cloud storage is accessed only through the Backend.

4. Development Dependency Principles

Every module falls into one of three categories:

Independent Modules

Can be developed without waiting for another team.

Examples:

- Login UI

- Dashboard UI

- AI Model Training

- FastAPI Skeleton

Semi-Dependent Modules

Require another internal module.

Examples:

- Patient Search UI requires Backend API.

- AI Service requires trained AI model.

- Report Screen requires Report API.

Fully Dependent Modules

Require Desktop and AI together.

Examples:

- AI Analysis

- Doctor Verification

- Report Generation using AI findings

5. Complete Module Dependency Matrix

| Module | Depends On | Owner |
| --- | --- | --- |
| Authentication | Database | Twahir |
| User Management | Authentication | Twahir |
| Reception Dashboard | Login | Sneha |
| Doctor Dashboard | Login | Sneha |
| Patient Registration | Backend + Database | Twahir |
| Patient Search | Backend API | Sneha |
| Medical History | Patient Module | Twahir |
| Clinical Visit | Patient Search | Sneha |
| Prescription | Clinical Visit | Sneha |
| Document Upload | Clinical Visit | Twahir |
| X-ray Upload | Document Upload | Twahir |
| AI Analysis | X-ray Upload + AI Service | Soha |
| AI Findings Display | AI Analysis | Sneha |
| Doctor Verification | AI Findings | Doctor Workflow |
| Report Generation | Doctor Verification | Sneha |
| Timeline | Report | Twahir |
| Follow-up | Report | Twahir |
| Cloud Synchronization | Database | Twahir |

This matrix is the official dependency reference for Version 1.

6. Desktop Development Dependencies

Desktop development follows this sequence.

Authentication

↓

Reception Dashboard

↓

Doctor Dashboard

↓

Patient Registration

↓

Patient Search

↓

Clinical Visit

↓

Prescription

↓

Document Upload

↓

X-ray Upload

↓

AI Integration

↓

Report

↓

Timeline

↓

Follow-up

The Desktop Team should not skip modules in this order.

7. AI Development Dependencies

AI development follows this sequence.

Dataset

↓

Dataset Validation

↓

Preprocessing

↓

Training

↓

Validation

↓

Evaluation

↓

Best Model

↓

Inference Pipeline

↓

FastAPI

↓

Health Check

↓

Version API

↓

Desktop Integration

The AI Team completes the entire pipeline before integration.

8. Backend Dependency Matrix

Backend development depends on:

Database

↓

Authentication

↓

Patient APIs

↓

Visit APIs

↓

Document APIs

↓

X-ray APIs

↓

Report APIs

↓

Synchronization APIs

↓

Desktop Integration

Backend APIs become available progressively for the Frontend Team.

9. Frontend Dependency Matrix

Frontend implementation depends on backend availability but can begin with static UI components.

Electron Setup

↓

Login UI

↓

Dashboard

↓

Patient Screens

↓

Clinical Visit

↓

Reports

↓

Timeline

↓

Backend Integration

↓

AI Integration

Reusable UI components should be completed before backend integration.

10. AI Service Dependency Matrix

The AI Service depends on:

Model Ready

↓

Model Loading

↓

FastAPI

↓

Inference Endpoint

↓

Health Endpoint

↓

Version Endpoint

↓

Desktop Integration

No Desktop development is required until the final integration stage.

11. Database Dependency Matrix

The Backend depends on the approved database schema.

Schema

↓

Tables

↓

Relationships

↓

Indexes

↓

Backend Queries

↓

REST APIs

The schema is frozen before feature development.

12. API Dependency Matrix

The API Contract acts as the interface between teams.

Backend

↓

API Contract

↓

FastAPI

↓

JSON Response

↓

Frontend

Since the API contract is frozen:

- Desktop Team develops against the approved request/response structure.

- AI Team develops independently using the same contract.

- No synchronization is required until integration.

13. Integration Dependency Matrix

Final integration follows the approved sequence.

Desktop Ready

│

▼

Backend Ready

│

▼

Database Ready

│

▼

Cloud Ready

│

▼

AI Ready

│

▼

Integration Testing

│

▼

Bug Fixes

│

▼

Final Build

Every dependency must be verified before integration begins.

14. Team Dependency Matrix

Desktop Team

Twahir and Sneha depend on each other for:

- Backend APIs

- UI integration

- Database operations

AI Team

Noaman and Soha depend on each other for:

- Trained model

- FastAPI

- Inference

- JSON responses

Cross-Team

Desktop Team depends on AI Team only for:

- AI Analysis Endpoint

- Health Check

- Version API

AI Team depends on Desktop Team only for:

- Approved API Contract

- Input Image

- Request Metadata

No other cross-team dependencies exist.

15. External Dependencies

The project also relies on approved external services.

| Service | Purpose |
| --- | --- |
| GitHub | Source Control |
| PostgreSQL | Database |
| Supabase | Cloud Database & Storage |
| FastAPI | AI Service |
| Electron | Desktop Application |
| React | User Interface |
| Node.js | Backend |
| PyTorch | AI Model |

These technologies are fixed for Version 1.

16. Dependency Verification Checklist

Before beginning a module, the developer verifies:

- Required documentation reviewed.

- Required APIs available (or mocked).

- Required database tables implemented.

- Required dependencies installed.

- Previous module completed where necessary.

If a dependency is unavailable, the developer should use stubs or mock implementations when appropriate to continue parallel development.

17. Managing Blockers

When a dependency blocks progress:

- Confirm the blocker.

- Contact the module owner.

- Determine whether a mock implementation can be used.

- Continue independent work where possible.

- Escalate only if the blocker affects the project timeline.

This minimizes idle time during development.

18. Dependency Freeze Policy

The dependency relationships defined in this chapter are officially frozen.

The following changes are not permitted during Version 1 without full team approval:

- Changing module ownership.

- Changing integration order.

- Changing the API dependency chain.

- Introducing new mandatory dependencies.

- Creating direct Desktop ↔ AI database communication.

Maintaining a stable dependency graph ensures predictable development and integration.

19. Engineering Benefits

The approved dependency model provides:

- Parallel development.

- Minimal blocking.

- Clear ownership.

- Stable integration.

- Easier testing.

- Reduced merge conflicts.

- Faster debugging.

- Better project predictability.

Every developer knows exactly:

- What can be started immediately.

- What depends on another module.

- Who owns each dependency.

- When integration should occur.

20. Chapter Summary

This chapter establishes the official dependency model for DentaVision AI Version 1.

It defines:

- The complete module dependency matrix.

- Desktop, Backend, Frontend, AI, Database, and API dependency chains.

- Integration dependencies.

- Team responsibilities and communication dependencies.

- External technology dependencies.

- Blocker management procedures.

- A frozen dependency graph that supports independent development while ensuring successful integration.

By freezing the dependency model before implementation, DentaVision AI enables all four developers to work in parallel with clear expectations, controlled interfaces, and minimal coordination overhead. This structured dependency strategy is fundamental to delivering a stable, maintainable, and fully integrated Version 1 system.

Chapter 14 – Desktop Development Guide

Version 1.0 – Official Development Guide

1. Introduction

The Desktop Application is the primary interface through which receptionists, doctors, and administrators interact with DentaVision AI. It serves as the operational center of the clinic, managing patient registration, appointments, clinical examinations, AI-assisted X-ray analysis, report generation, document management, and administrative tasks.

This chapter defines the official implementation guide for the Desktop Development Team. It explains how the Desktop Application should be developed, how modules interact, and how the Frontend and Backend teams collaborate while remaining fully aligned with the approved Master Design Specification.

This chapter is intended primarily for:

- Twahir (Backend Lead)

- Sneha (Frontend Lead)

2. Desktop Development Philosophy

The Desktop Application follows these engineering principles:

- Human-Centered Design

- Workflow-Driven Development

- Modular Architecture

- Separation of Frontend and Backend

- Offline-First User Experience (Cloud-assisted)

- AI-Assisted, Doctor-Controlled Decision Making

- Secure Clinical Data Management

- Reusable UI Components

- High Maintainability

The Desktop Application is responsible for orchestrating the entire clinic workflow.

3. Desktop Architecture

The approved Desktop architecture is:

Desktop Application

│

┌────────────────┴─────────────────┐

▼                                  ▼

Frontend (React)                  Backend (Node.js)

│                                  │

▼                                  ▼

Electron UI                    PostgreSQL + Supabase

│                                  │

└──────────────┬───────────────────┘

▼

AI REST API

▼

FastAPI Service

The Frontend never communicates directly with the database or the AI Service.

All communication is routed through the Backend.

4. Desktop Team Responsibilities

The Desktop Team consists of:

| Member | Responsibility |
| --- | --- |
| Twahir | Backend Development |
| Sneha | Frontend Development |

Both developers work independently while integrating through approved Backend APIs.

5. Desktop Development Workflow

The Desktop implementation follows the official sequence.

Environment Setup

↓

Authentication

↓

Dashboard

↓

Patient Management

↓

Clinical Visit

↓

Document Management

↓

X-ray Module

↓

AI Integration

↓

Report Generation

↓

Timeline

↓

Follow-up

↓

Administration

↓

Testing

This order minimizes dependencies and enables incremental testing.

6. Backend Responsibilities (Twahir)

The Backend is responsible for all business logic.

Primary responsibilities include:

- User Authentication

- Authorization

- PostgreSQL Database Access

- Supabase Integration

- Cloud Storage

- REST APIs

- File Upload Management

- Patient CRUD Operations

- Clinical Visit Management

- Report Generation

- Timeline Updates

- Follow-up Management

- Audit Logging

- AI Service Communication

The Backend is the only component allowed to communicate with the database.

7. Frontend Responsibilities (Sneha)

The Frontend is responsible for delivering a modern, intuitive, and responsive user experience.

Primary responsibilities include:

- Electron Application

- React UI

- Navigation

- Reception Dashboard

- Doctor Dashboard

- Administrator Dashboard

- Patient Registration Screens

- Patient Search

- Clinical Visit Interface

- Prescription Screen

- X-ray Viewer

- AI Findings Display

- Report Preview

- Timeline View

- Settings

The Frontend must remain independent of business logic and database operations.

8. Approved Desktop Module Order

Desktop modules must be implemented in the following order:

1. Login

↓

2. Reception Dashboard

↓

3. Doctor Dashboard

↓

4. Patient Registration

↓

5. Patient Search

↓

6. Clinical Visit

↓

7. Prescription

↓

8. Document Upload

↓

9. X-ray Upload

↓

10. AI Integration

↓

11. Report Generation

↓

12. Timeline

↓

13. Follow-up

↓

14. Administration

Modules should not be skipped unless explicitly approved.

9. Authentication Module

The Authentication Module includes:

- Login

- Logout

- Forgot Password

- Session Validation

Version 1 intentionally keeps authentication simple.

The Login screen contains:

- Email

- Password

- Login Button

- Forgot Password

No additional buttons or social login providers are included.

Authentication is handled by the Backend.

10. Dashboard Development

The project includes three dashboards.

Reception Dashboard

Responsibilities:

- Register Patient

- Search Patient

- Create Appointment

- Upload Documents

- Upload X-rays

Doctor Dashboard

Responsibilities:

- View Today's Patients

- Clinical Examination

- Prescription

- AI Analysis

- Report Generation

Administrator Dashboard

Responsibilities:

- User Management

- System Configuration

- AI Health Check

- Logs

- Version Information

Only administrators can access the AI Health Check, as approved in the MDS.

11. Patient Management Module

The Patient Module supports:

- New Patient Registration

- Returning Patient Lookup

- Patient Search

- Profile Editing

- Medical History

- Visit History

Search supports:

- Patient ID

- Name

- Mobile Number

- Visit ID

- Visit Date

The Backend validates all patient information before storage.

12. Clinical Visit Module

The Clinical Visit module follows the approved workflow.

Open Patient

↓

Review Medical History

↓

Clinical Examination

↓

Treatment Plan

↓

Prescription

↓

Upload X-ray

↓

Run AI Analysis

↓

Review AI Findings

↓

Doctor Verification

↓

Generate Report

Doctors remain responsible for all final clinical decisions.

13. Document Management

The Desktop Application supports uploading:

- Previous Prescriptions

- Laboratory Reports

- Referral Letters

- Previous Dental Records

- Other Clinical Documents

Workflow:

Select File

↓

Validate File

↓

Upload to Backend

↓

Cloud Storage

↓

Database Entry

↓

Success Notification

Document previews are available before upload.

14. X-ray Management

The X-ray module manages:

- Image Upload

- Image Preview

- Image Metadata

- Cloud Storage Reference

- AI Analysis Request

Workflow:

Upload X-ray

↓

Preview

↓

Validate

↓

Upload

↓

Save Metadata

↓

Enable Analyze Button

The Analyze button becomes active only after a valid X-ray has been uploaded.

15. AI Integration Workflow

The Desktop Application integrates with the AI Service through the Backend.

Workflow:

Doctor Clicks Analyze

↓

Backend Downloads X-ray

↓

Temporary Local File

↓

POST /api/v1/analyze

↓

AI Response

↓

Display Findings

↓

Doctor Verification

↓

Save Final Report

↓

Delete Temporary File

The Frontend never communicates directly with the AI Service.

16. Report Generation

The Report Module follows the approved Human-in-the-Loop workflow.

AI Findings

↓

Doctor Reviews

↓

Doctor Edits (Optional)

↓

Generate Final Report

↓

Preview

↓

Print / Export PDF

↓

Save

Reports are never generated automatically without physician approval.

17. Timeline Module

Every important event automatically updates the patient timeline.

Examples:

- Patient Registered

- Visit Created

- Clinical Examination Completed

- Prescription Saved

- X-ray Uploaded

- AI Analysis Completed

- Report Generated

- Follow-up Recommended

The Timeline is read-only and generated from system events.

18. Backend ↔ Frontend Communication

Communication follows this sequence:

React Component

↓

API Service

↓

Backend API

↓

Database

↓

Backend Response

↓

React UI

The Frontend never performs direct database operations.

19. Desktop Development Rules

The Desktop Team must follow these rules:

- Keep UI components reusable.

- Separate business logic from presentation.

- Never hardcode credentials.

- Use centralized API services.

- Validate all user input.

- Display user-friendly error messages.

- Follow the approved clinical workflow.

- Do not bypass Backend validation.

- Keep all screens consistent with the approved UI/UX.

20. Desktop Testing Checklist

Before marking a module complete, verify:

- Screen loads correctly.

- Navigation functions correctly.

- Form validation works.

- Backend communication succeeds.

- Error handling behaves correctly.

- Loading indicators display appropriately.

- No console errors remain.

- Module integrates with previous workflow.

Each module should be tested independently before system integration.

21. Desktop Milestones

| Milestone | Deliverable |
| --- | --- |
| M1 | Authentication |
| M2 | Reception Dashboard |
| M3 | Doctor Dashboard |
| M4 | Patient Management |
| M5 | Clinical Visit |
| M6 | Document Management |
| M7 | X-ray Module |
| M8 | AI Integration |
| M9 | Report Generation |
| M10 | Timeline |
| M11 | Administration |
| M12 | Desktop Ready for Integration |

Completion of all milestones indicates that the Desktop Application is ready for final integration with the AI Service.

22. Chapter Summary

This chapter defines the official Desktop Development Guide for DentaVision AI Version 1.

It establishes:

- The Desktop architecture.

- Responsibilities of the Backend and Frontend developers.

- The approved development order.

- Authentication, dashboard, patient management, clinical visit, document, X-ray, AI integration, report, timeline, and administration modules.

- Backend ↔ Frontend communication rules.

- Desktop development standards.

- Testing requirements and implementation milestones.

By following this guide, the Desktop Team can develop a secure, modular, maintainable, and clinically aligned application that integrates seamlessly with the AI Service while remaining fully compliant with the approved Master Design Specification and Development Execution Handbook.

Chapter 15 – AI Development Guide

Version 1.0 – Official Development Guide

1. Introduction

The Artificial Intelligence (AI) Service is the core intelligence engine of DentaVision AI. It analyzes uploaded dental X-ray images, detects potential dental conditions, and returns structured findings to the Desktop Application for physician review.

Unlike fully autonomous diagnostic systems, DentaVision AI follows a Human-in-the-Loop (HITL) architecture. The AI provides decision support, while the dentist remains responsible for reviewing, editing if necessary, and approving the final clinical report.

This chapter defines the official implementation guide for the AI Development Team. It explains how the AI model, inference pipeline, preprocessing, FastAPI service, and Desktop integration are developed while remaining fully aligned with the approved Master Design Specification.

This chapter is intended primarily for:

- Noaman (AI Model Lead)

- Soha (AI Service Lead)

2. AI Development Philosophy

The AI system follows these engineering principles:

- Human-in-the-Loop Decision Support.

- Modular AI Pipeline.

- CPU-Optimized Inference for Version 1.

- Independent AI Service.

- REST API Communication Only.

- Stateless Inference.

- Secure Image Processing.

- Model Version Traceability.

- Reproducible Training Pipeline.

The AI Service is designed to assist clinicians, not replace them.

3. AI Architecture

The approved AI architecture is:

Desktop Application

│

▼

Backend API

│

▼

POST /api/v1/analyze

│

▼

FastAPI AI Service

│

┌────────────────┼────────────────┐

▼                ▼                ▼

Preprocessing      AI Inference     Postprocessing

│                │                │

└────────────────┼────────────────┘

▼

Structured JSON

▼

Backend API

▼

Desktop Application

The AI Service operates independently and never communicates directly with the database.

4. AI Team Responsibilities

| Member | Responsibility |
| --- | --- |
| Noaman | AI Model Development |
| Soha | AI Service Development |

Responsibilities are clearly separated to enable parallel development.

5. AI Development Workflow

The official AI implementation sequence is:

Environment Setup

↓

Dataset Verification

↓

Image Preprocessing

↓

Dataset Splitting

↓

Model Selection

↓

Model Training

↓

Model Validation

↓

Model Evaluation

↓

Model Optimization

↓

Inference Pipeline

↓

FastAPI Development

↓

Desktop Integration

↓

Testing

This sequence is mandatory for Version 1.

6. Dataset Management

The AI model uses the approved dental X-ray dataset defined in the MDS.

Dataset management includes:

- Verify dataset integrity.

- Remove corrupted files.

- Verify image labels.

- Organize dataset structure.

- Maintain class balance where possible.

- Split into training, validation, and testing datasets.

Raw datasets must never be modified directly.

7. Image Preprocessing

Before inference, every image passes through the approved preprocessing pipeline.

Pipeline:

Input Image

↓

Validate Format

↓

Resize

↓

Normalize

↓

Contrast Enhancement

↓

Noise Reduction (if applicable)

↓

Model Input Tensor

The preprocessing pipeline must remain identical during training and inference to ensure consistent model behavior.

8. Model Development

The AI model is responsible for identifying dental conditions from X-ray images.

Development stages include:

- Model architecture selection.

- Hyperparameter tuning.

- Training.

- Validation.

- Evaluation.

- Optimization.

Version 1 prioritizes:

- High reliability.

- Stable inference.

- CPU compatibility.

- Maintainable implementation.

Experimental architectures should not replace the approved production model without evaluation.

9. Model Evaluation

Every trained model is evaluated using standard metrics.

Evaluation includes:

- Accuracy.

- Precision.

- Recall.

- F1 Score.

- Confusion Matrix.

- Inference Time.

Only models meeting the project's quality requirements should be promoted to production.

10. Model Versioning

Every trained model receives a version identifier.

Examples:

Model v1.0.0

Model v1.0.1

Model v1.1.0

The AI Service includes the model version in every analysis response.

This ensures traceability and reproducibility.

11. Inference Pipeline

The production inference pipeline follows:

Receive Image

↓

Validate Request

↓

Preprocessing

↓

Load Model (Already Loaded)

↓

Run Inference

↓

Postprocessing

↓

Generate Findings

↓

Return JSON

The model is loaded once during service startup and reused for all requests.

12. FastAPI Service

The AI Service exposes the approved REST APIs.

Core endpoints:

POST /api/v1/analyze

GET /api/v1/health

GET /api/v1/version

The API Contract is frozen and must not change during Version 1.

13. Request Handling

The AI Service receives requests from the Backend.

Example request:

{

"patient_id": "PAT000145",

"visit_id": "VIS000321",

"xray_id": "XR000054",

"image_path": "/temporary/xray.png"

}

The AI Service:

- Validates the request.

- Validates the image.

- Processes the image.

- Returns structured findings.

The AI Service does not use patient information for inference beyond request metadata.

14. Response Generation

Example response:

{

"status": "success",

"model_version": "1.0.0",

"findings": [

{

"tooth": "16",

"condition": "Dental Caries",

"confidence": 0.96

}

],

"processing_time_ms": 1820

}

Responses must follow the approved API Contract exactly.

15. Health Check Service

The AI Service provides a health endpoint.

Checks include:

- API availability.

- Model loaded.

- Configuration status.

- Runtime status.

Example response:

{

"status": "healthy",

"model_loaded": true,

"version": "1.0.0"

}

The Administrator module uses this endpoint for system diagnostics.

16. Error Handling

The AI Service must handle failures gracefully.

Examples:

- Invalid image.

- Unsupported format.

- Model not loaded.

- Internal inference error.

- Timeout.

Standard error response:

{

"status": "error",

"error_code": "MODEL_NOT_LOADED",

"message": "AI model is unavailable."

}

Unhandled exceptions must never be returned to the Desktop Application.

17. Logging

The AI Service records:

- Service startup.

- Model loading.

- Health Check requests.

- Inference requests.

- Processing time.

- Errors.

- Warnings.

Patient-sensitive information should not be unnecessarily written to logs.

18. Security

The AI Service follows the approved security architecture.

Rules include:

- No direct database access.

- No Supabase access.

- No patient authentication management.

- Validate every request.

- Accept only approved image formats.

- Delete temporary files after processing (handled by the Backend workflow).

- Protect model files from unauthorized access.

The AI Service performs inference only.

19. AI Integration Workflow

The approved integration flow is:

Doctor Clicks Analyze

↓

Backend Retrieves X-ray

↓

Cloud Download

↓

Temporary Local File

↓

POST /api/v1/analyze

↓

FastAPI

↓

Preprocessing

↓

Inference

↓

Postprocessing

↓

JSON Response

↓

Desktop Displays Findings

↓

Doctor Reviews

↓

Doctor Approves or Edits

↓

Save Final Report

↓

Delete Temporary File

This ensures that AI findings are always reviewed by the clinician before becoming part of the patient's record.

20. Performance Optimization

Version 1 prioritizes reliable CPU execution.

Optimization strategies include:

- Load the model once during startup.

- Avoid redundant preprocessing.

- Reuse allocated resources where practical.

- Optimize inference pipeline for low latency.

- Minimize memory usage.

- Cache static configuration.

GPU acceleration remains optional and is not required for Version 1 deployment.

21. Testing Checklist

Before release, verify:

- Service starts successfully.

- Model loads successfully.

- Health endpoint responds.

- Version endpoint responds.

- Inference endpoint processes valid images.

- Invalid requests return correct errors.

- Response format matches the API Contract.

- Processing time is within acceptable limits.

- Temporary file workflow functions correctly during integration.

22. AI Development Milestones

| Milestone | Deliverable |
| --- | --- |
| M1 | Dataset Verified |
| M2 | Preprocessing Pipeline |
| M3 | Trained AI Model |
| M4 | Evaluation Report |
| M5 | Optimized Production Model |
| M6 | FastAPI Service |
| M7 | Health & Version APIs |
| M8 | Desktop Integration |
| M9 | AI Ready for System Testing |

Each milestone should be completed and verified before proceeding to the next.

23. AI Development Rules

The AI Team must adhere to the following rules:

- Follow the approved preprocessing pipeline.

- Keep preprocessing and inference consistent.

- Do not access the database directly.

- Do not modify the Desktop Application.

- Follow the approved API Contract.

- Return structured JSON responses only.

- Maintain model version traceability.

- Test every API endpoint before integration.

- Optimize for stability before performance.

24. Chapter Summary

This chapter defines the official AI Development Guide for DentaVision AI Version 1.

It establishes:

- The AI architecture and development philosophy.

- Responsibilities of the AI Model Lead and AI Service Lead.

- Dataset management and preprocessing standards.

- Model development, evaluation, and versioning.

- Inference pipeline and FastAPI implementation.

- Request handling, response generation, and error handling.

- Health monitoring, logging, and security practices.

- Integration workflow with the Desktop Application.

- Performance optimization, testing, milestones, and development rules.

By following this guide, the AI Team can deliver a reliable, secure, maintainable, and clinically aligned AI service that integrates seamlessly with the Desktop Application while remaining fully compliant with the approved Master Design Specification and Development Execution Handbook.

Chapter 16 – Integration Guide (Desktop ↔ Backend ↔ AI ↔ Cloud)

Version 1.0 – Official Development Guide

1. Introduction

Integration is the phase where all independently developed modules are connected into a single working application. Although the Desktop Team and AI Team develop independently, the final product must behave as one unified clinical system.

Unlike development, integration is not about writing new features. It is about ensuring that every module communicates correctly, follows the approved API Contract, respects the approved Database Architecture, and adheres to the workflows defined in the Master Design Specification.

This chapter defines the official integration strategy for Version 1.

2. Integration Philosophy

DentaVision AI follows the following integration principles:

- Integrate early, not only at the end.

- Never modify the API Contract during integration.

- Never modify the Database Schema during integration.

- Test one connection at a time.

- Verify every response.

- Keep integration repeatable.

- Human verification before production deployment.

The objective is to reduce integration risk while maintaining system stability.

3. Complete System Integration Architecture

Dentist / Receptionist

│

▼

Desktop Application (Electron)

│

▼

React Frontend Components

│

▼

Backend API (Node.js)

│

┌────────────────────┼────────────────────┐

▼                    ▼                    ▼

PostgreSQL           Supabase Storage       AI Service

│                    │                    │

▼                    ▼                    ▼

Patient Records      X-ray Storage       FastAPI Server

│

▼

AI Inference Engine

│

▼

JSON Response

│

▼

Backend API

│

▼

Desktop Screen

This architecture is frozen and must not be modified during Version 1.

4. Integration Order

Integration must occur in the following sequence.

Desktop Frontend

↓

Backend

↓

Database

↓

Cloud Storage

↓

AI Service

↓

Desktop ↔ AI

↓

Complete System Testing

↓

Deployment

Skipping steps increases debugging complexity and is not permitted.

5. Integration Responsibilities

| Component | Owner | Support |
| --- | --- | --- |
| Frontend Integration | Sneha | Twahir |
| Backend Integration | Twahir | Sneha |
| Database Integration | Twahir | Technical Lead |
| AI Integration | Soha | Noaman |
| AI Model Validation | Noaman | Soha |
| System Integration | Entire Team | Technical Lead |

Every integration activity has one primary owner.

6. Phase 1 – Desktop ↔ Backend Integration

First, connect the React Frontend with the Backend APIs.

Workflow:

React UI

↓

API Service

↓

Backend API

↓

Database

↓

Response

↓

React UI

Verify:

- Login

- Patient Registration

- Patient Search

- Visit Creation

- Medical History

- Reports

No AI integration occurs during this phase.

7. Phase 2 – Backend ↔ Database Integration

The Backend verifies database communication.

Checklist:

- Database connection.

- Authentication.

- CRUD operations.

- Transactions.

- Foreign keys.

- Data validation.

- Index performance.

Every query should return expected results before proceeding.

8. Phase 3 – Backend ↔ Cloud Integration

The Backend connects to Supabase.

Workflow:

Desktop

↓

Backend

↓

Upload X-ray

↓

Supabase Storage

↓

Receive Storage URL

↓

Save Metadata

↓

Database

Verify:

- Upload succeeds.

- Download succeeds.

- Metadata stored correctly.

- Invalid uploads rejected.

9. Phase 4 – AI Service Integration

The AI Team verifies that the FastAPI service is operational.

Checklist:

- FastAPI starts.

- Model loads.

- Health endpoint works.

- Version endpoint works.

- Analyze endpoint processes images.

- JSON responses follow the approved API Contract.

The AI Service must be stable before connecting to the Backend.

10. Phase 5 – Backend ↔ AI Integration

The Backend communicates with the AI Service.

Workflow:

Backend

↓

POST /api/v1/analyze

↓

FastAPI

↓

Inference

↓

JSON Response

↓

Backend

Verify:

- Request format.

- Response format.

- Error handling.

- Timeout handling.

- Retry behavior (limited and controlled).

- Logging.

The Backend is responsible for interpreting AI responses.

11. Phase 6 – Complete AI Workflow

The approved workflow is:

Doctor Opens Visit

↓

Uploads X-ray

↓

Backend Downloads X-ray

↓

Temporary Local File

↓

POST /api/v1/analyze

↓

AI Service

↓

Inference

↓

Return Findings

↓

Doctor Reviews

↓

Doctor Edits (Optional)

↓

Generate Final Report

↓

Save Database

↓

Delete Temporary File

This Human-in-the-Loop workflow is mandatory.

12. Temporary File Management

The temporary X-ray file exists only during analysis.

Workflow:

Cloud Storage

↓

Download

↓

Temporary Folder

↓

AI Analysis

↓

Success or Failure

↓

Delete Temporary File

Rules:

- Delete after successful analysis.

- Delete after failed analysis.

- Delete if AI Service crashes.

- Delete if Backend crashes during processing (through cleanup routine).

No temporary patient files should remain on the workstation after processing.

13. Health Check Integration

Before enabling AI analysis, the Backend verifies the AI Service.

Backend Startup

↓

GET /api/v1/health

↓

Healthy?

↓

Yes

↓

Enable Analyze Button

If the AI Service is unavailable:

- Disable AI Analysis.

- Notify the user.

- Continue allowing non-AI workflows.

14. Version Compatibility Check

At application startup:

Desktop

↓

Backend

↓

GET /api/v1/version

↓

Version Match?

↓

Continue

If incompatible versions are detected:

- Log the mismatch.

- Notify the Administrator.

- Prevent unsupported AI operations if necessary.

15. Integration Validation Matrix

| Integration | Validation |
| --- | --- |
| Frontend ↔ Backend | API calls succeed |
| Backend ↔ Database | CRUD verified |
| Backend ↔ Cloud | Upload/Download verified |
| Backend ↔ AI | API Contract verified |
| AI ↔ Model | Inference verified |
| Desktop ↔ Complete System | End-to-end workflow verified |

Every integration point must pass validation before release.

16. Integration Testing Checklist

The following scenarios must pass:

Authentication

- Login.

- Logout.

- Session validation.

Patient

- Register.

- Search.

- Edit.

- Visit creation.

Clinical

- Medical history.

- Clinical examination.

- Prescription.

Documents

- Upload.

- Download.

- Preview.

X-ray

- Upload.

- Preview.

- Metadata.

- Cloud storage.

AI

- Health Check.

- Version Check.

- Analyze.

- Response validation.

- Error handling.

Reports

- Review.

- Edit.

- Generate.

- Save.

- Print.

- Export PDF.

Timeline

- Automatic event creation.

- Correct chronological order.

Follow-up

- Recommendation saved.

- No automatic appointment booking.

17. Failure Handling

The integration layer must gracefully handle:

| Failure | Expected Behavior |
| --- | --- |
| AI Service Offline | Disable AI Analysis and notify user |
| Cloud Storage Failure | Prevent upload and show error |
| Database Failure | Prevent writes and preserve existing UI state |
| Backend Failure | Show friendly error message |
| Network Timeout | Retry according to approved policy, then report failure |
| Invalid AI Response | Reject response and log error |

No failure should crash the Desktop Application.

18. Performance Verification

During integration verify:

- Desktop startup time.

- Login response time.

- Patient search performance.

- Report generation time.

- AI inference time.

- Cloud upload/download speed.

- Memory usage.

- CPU usage during AI inference.

Performance measurements become the baseline for Version 1.

19. Final End-to-End Workflow

Receptionist Login

↓

Register/Search Patient

↓

Doctor Login

↓

Open Visit

↓

Clinical Examination

↓

Prescription

↓

Upload X-ray

↓

Cloud Storage

↓

Backend Downloads Image

↓

Temporary Local File

↓

POST /api/v1/analyze

↓

AI Inference

↓

JSON Findings

↓

Doctor Reviews

↓

Doctor Approves

↓

Generate Report

↓

Save Database

↓

Timeline Update

↓

Recommend Follow-up

↓

Delete Temporary File

This is the official end-to-end workflow for Version 1.

20. Integration Freeze Policy

The following items are frozen during integration:

- API Contract.

- Database Schema.

- Folder Structure.

- AI Communication Flow.

- Desktop Workflow.

- Human-in-the-Loop Process.

- Security Workflow.

Only bug fixes are permitted during integration.

New features are postponed to future versions.

21. Chapter Summary

This chapter establishes the official integration guide for DentaVision AI Version 1.

It defines:

- The complete system integration architecture.

- The approved integration sequence.

- Responsibilities for Frontend, Backend, Database, Cloud, and AI integration.

- Temporary file management and cleanup procedures.

- Health and version compatibility verification.

- Integration validation and testing.

- Failure handling and performance verification.

- The complete end-to-end clinical workflow.

- A frozen integration strategy that preserves the approved architecture.

By following this structured integration process, the Desktop Team and AI Team can combine their independently developed modules into a stable, secure, and maintainable clinical application that behaves exactly as defined in the Master Design Specification.

Chapter 17 – Testing & Quality Assurance Guide

Version 1.0 – Official Development Guide

1. Introduction

Testing is the final engineering verification process that ensures every module of DentaVision AI functions correctly, integrates successfully, and meets the requirements defined in the Master Design Specification (MDS).

Testing is not performed only after development is complete. Instead, it is carried out throughout the entire development lifecycle, beginning with individual module testing and ending with complete system validation.

The purpose of this chapter is to define the official Testing and Quality Assurance (QA) methodology for DentaVision AI Version 1.

2. Testing Philosophy

The testing strategy follows these engineering principles:

- Test Early

- Test Frequently

- Test Every Module Independently

- Test Every Integration Point

- Test Complete Clinical Workflows

- Test Failure Scenarios

- Never Deploy Untested Code

- Verify Against the MDS

- Human Validation Before Release

Every feature must pass testing before it is considered complete.

3. Testing Architecture

The complete testing workflow is:

Individual Module

↓

Unit Testing

↓

Module Testing

↓

Integration Testing

↓

System Testing

↓

User Acceptance Testing

↓

Performance Testing

↓

Security Testing

↓

Final Release Approval

Each stage must be completed before proceeding to the next.

4. Testing Responsibilities

| Team Member | Primary Testing Responsibility |
| --- | --- |
| Twahir | Backend & Database Testing |
| Sneha | Frontend & Workflow Testing |
| Noaman | AI Model Validation |
| Soha | AI Service & API Testing |
| Entire Team | Integration & System Testing |

Every developer is responsible for testing their own module before handing it over for integration.

5. Testing Levels

The project defines six testing levels.

Level 1 — Unit Testing

Purpose:

Verify individual functions.

Examples:

- Login validation

- Patient search function

- Report generator

- Image preprocessing

- AI inference function

Every function should behave correctly in isolation.

Level 2 — Module Testing

Purpose:

Verify complete modules.

Examples:

- Login Module

- Patient Module

- Clinical Visit Module

- AI Module

- Report Module

Level 3 — Integration Testing

Purpose:

Verify communication between modules.

Examples:

- Frontend ↔ Backend

- Backend ↔ Database

- Backend ↔ Cloud

- Backend ↔ AI

- Desktop ↔ Complete Workflow

Level 4 — System Testing

Purpose:

Verify the complete application.

The entire clinical workflow is tested from login to report generation.

Level 5 — User Acceptance Testing (UAT)

Purpose:

Validate that the software satisfies clinical requirements.

Typical users:

- Receptionist

- Dentist

- Administrator

The focus is on usability and workflow correctness.

Level 6 — Regression Testing

Purpose:

Ensure new fixes do not break existing functionality.

Regression testing must be performed before every major release.

6. Desktop Testing Checklist

The Desktop Team must verify:

Authentication

- Login.

- Logout.

- Forgot Password.

- Invalid credentials.

- Session timeout.

Reception Dashboard

- Patient registration.

- Appointment creation.

- Search functionality.

- Navigation.

Doctor Dashboard

- Today's patients.

- Patient selection.

- Clinical workflow.

Patient Management

- Create patient.

- Edit patient.

- Search patient.

- View visit history.

Clinical Visit

- Medical history retrieval.

- Examination recording.

- Treatment planning.

- Prescription entry.

Report Module

- AI findings display.

- Doctor edits.

- Report generation.

- PDF export.

- Printing.

Timeline

- Automatic event generation.

- Correct chronological order.

7. Backend Testing Checklist

Backend verification includes:

- Database connection.

- CRUD operations.

- Authentication.

- Authorization.

- Validation.

- Transactions.

- Cloud synchronization.

- Error handling.

- API responses.

- Audit logging.

Every endpoint must return the approved response structure.

8. Database Testing

Verify:

Insert

↓

Read

↓

Update

↓

Delete

↓

Relationships

↓

Transactions

↓

Indexes

↓

Backup

↓

Recovery

The database must preserve data integrity under all supported operations.

9. Cloud Testing

Verify:

- File upload.

- File download.

- Metadata storage.

- Access permissions.

- Invalid file handling.

- Connectivity loss.

- Retry behavior.

Cloud operations should not corrupt local data.

10. AI Model Testing

The AI Team verifies:

- Dataset loading.

- Preprocessing.

- Model loading.

- Inference.

- Postprocessing.

- Prediction consistency.

- CPU compatibility.

- Model version reporting.

Model evaluation metrics should match the approved benchmark for Version 1.

11. AI Service Testing

The AI Service must pass:

- Service startup.

- Health endpoint.

- Version endpoint.

- Analyze endpoint.

- Invalid image handling.

- Invalid request handling.

- Timeout handling.

- Error response validation.

- Concurrent request handling (basic load).

Every response must conform to the approved API Contract.

12. API Testing

Verify all REST APIs.

Examples:

POST /login

↓

200 OK

↓

Correct JSON

↓

Database Updated

↓

Frontend Updated

Repeat for every API endpoint defined in Chapter 10.

13. Integration Testing

Integration testing verifies communication between modules.

Workflow:

Frontend

↓

Backend

↓

Database

↓

Cloud

↓

AI Service

↓

Backend

↓

Frontend

Expected result:

Every layer exchanges data correctly without modifying the approved API Contract.

14. End-to-End Workflow Testing

The official workflow:

Login

↓

Register Patient

↓

Search Patient

↓

Open Visit

↓

Medical History

↓

Clinical Examination

↓

Prescription

↓

Upload X-ray

↓

Cloud Upload

↓

AI Analysis

↓

Doctor Verification

↓

Generate Report

↓

Save Report

↓

Timeline Update

↓

Recommend Follow-up

↓

Logout

Every step must succeed in sequence.

15. Negative Testing

The system must also handle incorrect scenarios.

Examples:

- Invalid login.

- Duplicate patient.

- Missing required fields.

- Unsupported image format.

- AI Service offline.

- Database unavailable.

- Cloud upload failure.

- Network interruption.

- Corrupted file upload.

The application must fail gracefully and preserve data integrity.

16. Performance Testing

Measure:

| Component | Verification |
| --- | --- |
| Desktop Startup | Startup time |
| Login | Response time |
| Patient Search | Query performance |
| X-ray Upload | Upload duration |
| AI Analysis | Inference time |
| Report Generation | Processing time |
| Timeline Loading | Rendering speed |

Version 1 prioritizes reliable performance on CPU-based systems.

17. Security Testing

Verify:

- Authentication.

- Authorization.

- Role-based access.

- SQL injection protection.

- API validation.

- Input sanitization.

- Secure file upload.

- Temporary file deletion.

- Environment variable protection.

- Session management.

Security testing ensures compliance with the approved security architecture.

18. Temporary File Verification

The temporary X-ray processing workflow must be validated.

Cloud Download

↓

Temporary Folder

↓

AI Analysis

↓

Success

↓

Delete File

Also verify deletion after:

- AI failure.

- Backend failure.

- Application crash (through cleanup routine).

- User cancellation where applicable.

No temporary patient images should remain after processing.

19. Bug Classification

All defects should be categorized.

| Severity | Description |
| --- | --- |
| Critical | Prevents system operation or risks data integrity |
| High | Major feature unusable |
| Medium | Feature works with limitations |
| Low | Minor UI or usability issue |
| Enhancement | Improvement for future versions |

Critical and High severity issues must be resolved before release.

20. Release Criteria

Version 1 is approved for deployment only if:

- All unit tests pass.

- All module tests pass.

- All integration tests pass.

- End-to-end workflow succeeds.

- AI integration succeeds.

- No Critical bugs remain.

- No High severity bugs remain.

- Documentation is complete.

- Demonstration workflow is verified.

21. Quality Assurance Checklist

Before final approval, confirm:

- MDS compliance.

- DEH compliance.

- API Contract compliance.

- Database consistency.

- UI consistency.

- AI response correctness.

- Security verification.

- Performance verification.

- Documentation updated.

- Release build generated.

Only after all items are verified is the system considered release-ready.

22. Test Documentation

Every completed test should record:

- Test ID

- Module

- Objective

- Preconditions

- Steps Performed

- Expected Result

- Actual Result

- Pass/Fail

- Tester

- Date

Maintaining test documentation improves traceability and simplifies future maintenance.

23. Testing Freeze Policy

The testing methodology defined in this chapter is frozen.

During Version 1:

- Every new feature requires testing.

- Every bug fix requires regression testing.

- No feature may bypass QA.

- No deployment occurs without final system validation.

Quality Assurance is a mandatory release gate.

24. Chapter Summary

This chapter establishes the official Testing and Quality Assurance process for DentaVision AI Version 1.

It defines:

- The complete testing architecture and philosophy.

- Responsibilities for Desktop, Backend, Database, AI, and System testing.

- Unit, Module, Integration, System, UAT, and Regression testing.

- Desktop, Backend, Database, Cloud, AI, API, and End-to-End validation.

- Negative, Performance, and Security testing.

- Temporary file verification.

- Bug classification and release criteria.

- Test documentation and QA governance.

By following this structured QA methodology, every component of DentaVision AI is verified independently and as part of the complete clinical workflow, ensuring that the final system is reliable, secure, maintainable, and fully aligned with the approved Master Design Specification and Development Execution Handbook.

Chapter 18 – Deployment & Installation Guide

Version 1.0 – Official Development Guide

1. Introduction

Deployment is the final engineering phase where DentaVision AI transitions from a development project into a usable clinical application. Unlike development and testing, deployment focuses on installing, configuring, verifying, and delivering a stable system for use by receptionists, doctors, and administrators.

Version 1 of DentaVision AI is designed for desktop-first deployment, with the Desktop Application communicating with a local AI Service and cloud-hosted PostgreSQL (Supabase) backend.

This chapter defines the official deployment, installation, configuration, update, and maintenance procedures for Version 1.

2. Deployment Philosophy

The deployment strategy follows these engineering principles:

- One-click installation wherever possible.

- Minimal manual configuration.

- Secure default settings.

- Automatic environment validation.

- Human verification before clinical use.

- Easy updates.

- Recoverable installation.

- Stable production releases only.

The deployment process should be simple enough that a clinic administrator can complete it without developer assistance.

3. Deployment Architecture

The approved deployment architecture is:

Clinic Workstation

│

▼

DentaVision Desktop Installer

│

┌────────────────┴────────────────┐

▼                                 ▼

Desktop Application              AI Service

(Electron + React)             (FastAPI + Model)

│                                 │

└────────────────┬────────────────┘

▼

Local Communication

▼

Backend Services

│

┌────────────────┴────────────────┐

▼                                 ▼

PostgreSQL                  Supabase Storage

The Desktop Application and AI Service run locally, while the database and file storage remain cloud-based.

4. Deployment Components

Version 1 deployment consists of:

| Component | Description |
| --- | --- |
| Desktop Installer | Electron Application |
| AI Service | FastAPI Inference Service |
| AI Model | Production Model |
| PostgreSQL Database | Hosted on Supabase |
| Cloud Storage | Supabase Storage |
| Configuration Files | Environment Variables |
| Documentation | User & Installation Guides |

All components must be available before deployment.

5. Deployment Responsibilities

| Component | Owner |
| --- | --- |
| Desktop Installer | Sneha |
| Backend Configuration | Twahir |
| Database Verification | Twahir |
| AI Service Packaging | Soha |
| AI Model | Noaman |
| Final Deployment Approval | Entire Team |

Deployment is considered complete only after all components pass verification.

6. Deployment Sequence

The official deployment order is:

Prepare Release Build

↓

Package Desktop

↓

Package AI Service

↓

Verify Database

↓

Verify Cloud Storage

↓

Create Installer

↓

Install Application

↓

Configure Environment

↓

Run Health Checks

↓

Perform System Verification

↓

Ready for Clinical Use

No deployment step should be skipped.

7. Desktop Installation

The Desktop Application is distributed as a Windows installer.

Installation process:

Run Installer

↓

Accept License

↓

Choose Installation Folder

↓

Install Application

↓

Create Desktop Shortcut

↓

Complete Installation

The installer should automatically configure the application directory.

8. AI Service Installation

The AI Service is installed alongside the Desktop Application.

Workflow:

Install AI Service

↓

Copy AI Model

↓

Configure Environment

↓

Start AI Service

↓

Health Check

↓

Ready

The AI model should be included with the installer or copied during installation.

9. First-Time Startup

During the first launch, the application performs automatic verification.

Application Starts

↓

Verify Configuration

↓

Check Internet

↓

Verify Backend

↓

Verify Database

↓

Check AI Service

↓

Health Check

↓

Version Check

↓

Ready

If any required component fails, the application displays a clear diagnostic message.

10. Environment Configuration

The installer configures:

Desktop:

- API Base URL

- Environment Mode

- Application Version

AI Service:

- Model Path

- Runtime Configuration

- Logging Level

Secrets such as API keys and database credentials remain outside the application source code.

11. AI Health Verification

After installation, the Desktop Application verifies:

GET /api/v1/health

↓

Healthy?

↓

Enable AI

↓

Ready

If the AI Service is unavailable:

- AI Analysis is disabled.

- Other clinic functions remain operational.

- Administrator receives a notification.

12. Version Verification

At startup:

Desktop

↓

Request AI Version

↓

Version Match?

↓

Continue

Version mismatch should generate a warning and be recorded in the application logs.

13. Administrator Health Dashboard

The Administrator module provides a system status page.

It displays:

- Desktop Version

- Backend Status

- Database Connection

- Cloud Connection

- AI Status

- AI Model Version

- Health Check Result

- Storage Status

Only administrators can access this dashboard.

14. Production Configuration

Production mode enables:

- Optimized logging.

- Secure communication.

- Production API endpoints.

- Error reporting.

- Automatic cleanup routines.

Debugging features are disabled in production.

15. Update Strategy

Version 1 supports manual updates.

Workflow:

Download New Installer

↓

Close Application

↓

Run Installer

↓

Replace Application Files

↓

Preserve Configuration

↓

Restart

Database schema updates must remain backward compatible unless formally approved.

16. Backup Strategy

The deployment process includes:

Database:

- Automated Supabase backups.

- Manual export before upgrades.

Documents:

- Stored in cloud storage.

AI Model:

- Production checkpoint backup.

Configuration:

- .env.example retained.

- Actual secrets managed separately.

Regular backups are recommended before major updates.

17. Recovery Procedures

If deployment fails:

- Verify installation files.

- Verify environment configuration.

- Verify AI Service.

- Verify database connectivity.

- Restore previous release if necessary.

- Re-run installation.

Recovery should prioritize preserving patient data.

18. Deployment Validation Checklist

Before clinical use, verify:

Desktop

- Application launches.

- Login works.

- Navigation works.

Backend

- Database connected.

- APIs responding.

Cloud

- File upload works.

- File download works.

AI

- Service running.

- Health endpoint.

- Version endpoint.

- Analyze endpoint.

Workflow

- Register patient.

- Upload X-ray.

- AI analysis.

- Doctor verification.

- Report generation.

- Timeline update.

Every workflow must succeed before release.

19. Maintenance Guidelines

Routine maintenance includes:

- Review application logs.

- Verify database backups.

- Monitor storage usage.

- Verify AI Service health.

- Install approved updates.

- Remove obsolete logs.

- Monitor available disk space.

Maintenance should be performed by an administrator.

20. Troubleshooting Guide

| Problem | Action |
| --- | --- |
| Desktop does not start | Verify installation and configuration files |
| Cannot log in | Verify backend and database connectivity |
| AI Analysis unavailable | Check AI Service Health endpoint |
| Cloud upload fails | Verify internet connection and cloud configuration |
| Report generation fails | Verify backend logs and API responses |
| Version mismatch | Update Desktop or AI Service to matching approved versions |

Every troubleshooting action should be documented.

21. Release Approval Checklist

Before deployment, verify:

- All testing completed.

- No Critical defects.

- No High severity defects.

- Documentation finalized.

- Installer generated.

- AI model approved.

- Database verified.

- Cloud verified.

- Health checks successful.

- Demonstration workflow successful.

Only after this checklist is complete is the release approved.

22. Deployment Freeze Policy

The deployment process defined in this chapter is frozen for Version 1.

The following are not permitted without team approval:

- Changing deployment architecture.

- Replacing the installer workflow.

- Modifying startup validation.

- Altering AI deployment flow.

- Changing database deployment strategy.

- Introducing automatic cloud-only deployment.

Future enhancements, such as automatic updates or containerized deployment, belong to Version 2 and later.

23. Chapter Summary

This chapter defines the official deployment and installation strategy for DentaVision AI Version 1.

It establishes:

- The deployment philosophy and architecture.

- Packaging of the Desktop Application and AI Service.

- Installation and first-time startup procedures.

- Environment configuration and health verification.

- Version compatibility checks.

- Administrator health dashboard.

- Update, backup, recovery, and maintenance procedures.

- Deployment validation and troubleshooting.

- Release approval requirements.

- A frozen deployment strategy aligned with the approved Master Design Specification.

By following this deployment guide, DentaVision AI can be installed, configured, verified, and maintained in a consistent and reliable manner, ensuring that clinics receive a stable, secure, and production-ready application.

Chapter 19 – Documentation, Demonstration & Project Submission Guide

Version 1.0 – Official Development Guide

1. Introduction

A technically strong project alone is not sufficient for successful evaluation. The ability to present the project professionally, explain engineering decisions, demonstrate workflows, answer technical questions, and submit complete documentation plays a significant role in project assessment.

This chapter defines the official standards for documentation, demonstration, presentation, and project submission for DentaVision AI Version 1.

It ensures that every team member understands exactly:

- What documents must be prepared.

- How the project should be demonstrated.

- How each member participates in the presentation.

- What files are included in the final submission.

- How judges should experience the product.

2. Documentation Philosophy

Documentation follows these principles:

- Complete

- Professional

- Consistent

- Version Controlled

- Easy to Understand

- Engineering Focused

- Maintainable

Documentation is treated as part of the product, not an afterthought.

3. Official Project Documentation

The official project documentation consists of:

Master Design Specification (MDS)

↓

Development Execution Handbook (DEH)

↓

API Documentation

↓

Database Documentation

↓

Installation Guide

↓

User Manual

↓

Testing Report

↓

AI Performance Report

↓

Project Report

↓

Presentation Slides

Each document has a specific purpose and must remain synchronized with the implemented system.

4. Documentation Responsibilities

| Document | Owner | Support |
| --- | --- | --- |
| Master Design Specification | Entire Team | Technical Lead |
| Development Execution Handbook | Entire Team | Technical Lead |
| API Documentation | Soha | Twahir |
| Database Documentation | Twahir | Noaman |
| AI Documentation | Noaman | Soha |
| User Manual | Sneha | Entire Team |
| Installation Guide | Twahir | Soha |
| Testing Report | Entire Team | Technical Lead |
| Presentation | Entire Team | Technical Lead |
| Final Project Report | Entire Team | Technical Lead |

Every document must have one primary owner.

5. Required Deliverables

The final submission includes:

- Desktop Application Installer

- AI Service Package

- Production AI Model

- Source Code Repository

- Master Design Specification

- Development Execution Handbook

- Final Project Report

- User Manual

- Installation Guide

- API Documentation

- Database Documentation

- Testing Report

- PPT Presentation

- Demonstration Dataset

These constitute the official Version 1 deliverables.

6. Demonstration Philosophy

The demonstration should showcase the complete clinical workflow, not isolated features.

The judges should experience the application exactly as an end user would.

The presentation emphasizes:

- Practical usability.

- Engineering quality.

- AI integration.

- Clinical workflow.

- Human-in-the-Loop validation.

7. Official Demonstration Workflow

The approved demonstration sequence is:

Login

↓

Reception Dashboard

↓

Register Patient

↓

Search Patient

↓

Open Clinical Visit

↓

Enter Examination

↓

Upload X-ray

↓

Run AI Analysis

↓

Review Findings

↓

Doctor Verification

↓

Generate Report

↓

Export PDF

↓

Timeline

↓

Follow-up

↓

Administrator Health Dashboard

This workflow demonstrates the complete product lifecycle.

8. Demonstration Data

Version 1 uses realistic sample patient records prepared before the presentation.

The demonstration includes:

- Preloaded patient data.

- Existing visit history.

- Sample documents.

- Sample X-rays.

- AI-generated findings.

- Timeline history.

During the demonstration, the team should also create a new patient to prove that the workflow functions with fresh data.

A separate "Demo Mode" is not implemented, in accordance with the approved project decisions.

9. Presentation Structure

The official presentation order is:

Introduction

↓

Problem Statement

↓

Objectives

↓

System Architecture

↓

Technology Stack

↓

Database

↓

Desktop Workflow

↓

AI Workflow

↓

Live Demonstration

↓

Testing

↓

Results

↓

Future Scope

↓

Conclusion

This sequence aligns with the approved Master Design Specification.

10. Individual Presentation Responsibilities

Noaman

Presents:

- Problem Statement

- AI Architecture

- AI Model

- AI Workflow

- Model Performance

- Technical Decisions

Soha

Presents:

- FastAPI

- AI Service

- API Contract

- Integration

- AI Health Monitoring

Twahir

Presents:

- Backend Architecture

- Database

- Cloud Storage

- Authentication

- Security

- Synchronization

Sneha

Presents:

- Desktop Application

- UI/UX

- Clinical Workflow

- Reports

- Timeline

- User Experience

Each member explains the modules they developed.

11. Live Demonstration Rules

The demonstration should:

- Start with a clean application.

- Use prepared demonstration data.

- Include one newly created patient.

- Show AI analysis in real time.

- Show doctor verification.

- Generate a report.

- Display the timeline.

- Demonstrate the Administrator Health Dashboard.

The presenter should avoid unnecessary navigation and focus on the primary workflow.

12. Question Handling Strategy

During evaluation:

If a judge asks about:

AI

Answered by:

Noaman or Soha

Database

Answered by:

Twahir

UI

Answered by:

Sneha

Architecture

Answered by:

Technical Lead

If a question overlaps multiple domains, the relevant members may answer collaboratively.

13. Demonstration Checklist

Before presenting:

Verify:

- Desktop launches.

- Login works.

- Database connected.

- AI Service running.

- Health Check successful.

- Version Check successful.

- Cloud connection verified.

- Sample data available.

- Printer/PDF export works.

- Temporary file cleanup verified.

A rehearsal should be completed before the final presentation.

14. Submission Folder Structure

The final submission package follows:

DentaVision_AI_Submission/

│

├── Desktop_Installer/

├── AI_Service/

├── AI_Model/

├── Source_Code/

├── Documentation/

│   ├── MDS/

│   ├── DEH/

│   ├── API/

│   ├── Database/

│   ├── User_Manual/

│   ├── Installation/

│   └── Testing/

├── Presentation/

├── Project_Report/

└── README.md

The structure ensures that evaluators can easily locate every required artifact.

15. README Requirements

The project README should include:

- Project Overview

- Features

- Technology Stack

- Installation Instructions

- Running the Desktop Application

- Running the AI Service

- API Overview

- Folder Structure

- Team Members

- License

The README serves as the primary entry point for reviewers.

16. Project Report Guidelines

The final report should include:

- Abstract

- Introduction

- Literature Review

- Problem Statement

- Objectives

- Methodology

- System Design

- Database Design

- AI Architecture

- Implementation

- Testing

- Results

- Future Scope

- Conclusion

- References

The report must reflect the implemented Version 1 system.

17. Presentation Quality Checklist

The presentation should demonstrate:

- Professional design.

- Consistent branding.

- Clear diagrams.

- High-quality screenshots.

- Architecture diagrams.

- Workflow diagrams.

- AI pipeline.

- Database architecture.

- API communication.

- Performance results.

Avoid cluttered slides and excessive text.

18. Final Submission Checklist

Before submission, verify:

- Source code complete.

- Desktop Installer generated.

- AI Service packaged.

- AI Model included.

- Documentation complete.

- PPT finalized.

- Project Report finalized.

- User Manual complete.

- Installation Guide complete.

- Testing Report complete.

- README updated.

- Repository cleaned.

- .env files excluded.

- No unnecessary files included.

Only complete and verified artifacts should be submitted.

19. Demonstration Success Criteria

The live demonstration is considered successful if:

- Application launches without errors.

- Login succeeds.

- Patient registration works.

- Patient search works.

- Clinical workflow completes.

- AI analysis executes successfully.

- Doctor reviews findings.

- Report generated successfully.

- Timeline updated automatically.

- Follow-up recommendation recorded.

- Administrator dashboard displays system health.

This sequence demonstrates the complete capabilities of Version 1.

20. Submission Freeze Policy

The following items are frozen at submission:

- Source code.

- API Contract.

- Database Schema.

- Desktop Workflow.

- AI Workflow.

- Documentation.

- Presentation.

- Installer.

- AI Model Version.

After submission, no functional modifications are made unless specifically requested by evaluators.

21. Chapter Summary

This chapter defines the official documentation, demonstration, and project submission strategy for DentaVision AI Version 1.

It establishes:

- The required project documentation.

- Ownership of each document.

- Required submission artifacts.

- The official demonstration workflow.

- Team presentation responsibilities.

- Question handling strategy.

- Demonstration and submission checklists.

- Submission folder structure.

- README and project report requirements.

- A frozen submission package aligned with the approved Master Design Specification.

By following this guide, the team delivers not only a technically complete product but also a professional, well-documented, and confidently presented project that accurately represents the engineering effort invested in DentaVision AI.

Chapter 20 – Operations, Maintenance & Future Roadmap

Version 1.0 – Official Development Guide

1. Introduction

The successful completion of software development does not mark the end of a project's lifecycle. After deployment, the system enters its operational phase, where it must remain reliable, secure, maintainable, and adaptable to future requirements.

The purpose of this chapter is to define the official operational procedures, maintenance policies, monitoring strategy, support process, update lifecycle, and future roadmap for DentaVision AI Version 1.

This chapter serves as the final engineering reference for maintaining the project after deployment while ensuring that future enhancements remain compatible with the approved Master Design Specification (MDS).

2. Operational Philosophy

The operational lifecycle of DentaVision AI follows these principles:

- Stability before new features.

- Preventive maintenance over reactive maintenance.

- Continuous monitoring.

- Secure operation.

- Controlled updates.

- Version compatibility.

- Data protection.

- Human oversight.

- Documentation-first improvements.

Version 1 prioritizes reliability over rapid feature expansion.

3. Operational Architecture

Clinic Operations

│

▼

Desktop Application

│

▼

Backend Services

│

┌───────────────┼───────────────┐

▼                               ▼

PostgreSQL / Supabase           AI Service

│                               │

▼                               ▼

Patient Data               AI Inference Engine

│                               │

└───────────────┬───────────────┘

▼

System Monitoring

▼

Administrator Panel

The Administrator monitors the overall health of the deployed system.

4. Operational Responsibilities

| Role | Responsibilities |
| --- | --- |
| Receptionist | Patient registration, appointments, document uploads |
| Dentist | Clinical examination, AI analysis, report verification |
| Administrator | User management, health monitoring, maintenance |
| AI Service | AI inference only |
| Backend | Data management and synchronization |

Each role has clearly defined operational responsibilities.

5. Daily Operational Workflow

The clinic operates according to the approved workflow.

Application Startup

↓

System Health Verification

↓

User Login

↓

Patient Workflow

↓

Clinical Workflow

↓

AI Analysis

↓

Doctor Verification

↓

Report Generation

↓

Timeline Update

↓

Follow-up Recommendation

↓

Logout

↓

Daily Backup Verification

This workflow remains unchanged throughout Version 1.

6. System Monitoring

The Administrator module continuously monitors:

- Desktop Application Status

- Backend Status

- Database Connectivity

- Cloud Storage Availability

- AI Service Health

- AI Model Version

- Storage Usage

- Error Logs

The system health screen is accessible only to administrators.

7. Health Check Monitoring

The application performs routine health verification.

Desktop

↓

Backend

↓

GET /api/v1/health

↓

Healthy?

↓

Continue Operation

If the AI Service becomes unavailable:

- AI Analysis is disabled.

- Other clinical workflows continue.

- The administrator is notified.

8. Routine Maintenance

Routine maintenance includes:

- Reviewing application logs.

- Verifying database backups.

- Checking cloud storage availability.

- Confirming AI Service status.

- Monitoring available disk space.

- Cleaning obsolete logs.

- Verifying successful startup after updates.

Maintenance should be performed during non-clinical hours where possible.

9. Backup Policy

The approved backup strategy includes:

Database

- Automated cloud backups.

- Manual backup before upgrades.

Documents

- Stored in Supabase Storage.

- Cloud redundancy managed by the storage provider.

AI Model

- Backup of production model checkpoints.

Documentation

- Version-controlled in GitHub.

- Release snapshots preserved.

Backup verification is part of routine maintenance.

10. Recovery Strategy

If a failure occurs:

Identify Failure

↓

Determine Root Cause

↓

Restore Backup (if required)

↓

Verify Configuration

↓

Restart Services

↓

Health Check

↓

Resume Operations

Recovery procedures should prioritize preserving patient data and restoring service with minimal disruption.

11. Log Management

The application maintains separate logs for:

- Desktop Application

- Backend

- AI Service

- Integration Events

- System Errors

Logs should:

- Rotate periodically.

- Exclude sensitive patient information where possible.

- Be retained according to project or institutional requirements.

12. Maintenance Categories

Maintenance activities are classified as:

Corrective Maintenance

Fix defects discovered after deployment.

Preventive Maintenance

Reduce the likelihood of future failures.

Adaptive Maintenance

Maintain compatibility with supported operating environments.

Perfective Maintenance

Improve usability or performance without changing core functionality.

Version 1 focuses primarily on corrective and preventive maintenance.

13. Update Policy

Updates follow a controlled process.

Identify Issue

↓

Implement Fix

↓

Testing

↓

Generate Release

↓

Deploy Update

↓

Verify Operation

No update is released without passing the approved testing process.

14. Version Management

Version numbers follow Semantic Versioning.

Examples:

1.0.0

1.0.1

1.1.0

2.0.0

Rules:

- PATCH – Bug fixes.

- MINOR – New backward-compatible features.

- MAJOR – Significant architectural changes.

Desktop and AI Service versions should remain compatible.

15. Operational Security

During normal operation:

- All users authenticate before accessing the system.

- Role-based permissions are enforced.

- Sensitive credentials remain in environment variables.

- Temporary X-ray files are deleted after processing.

- Audit logs record important actions.

- AI findings require physician verification before becoming part of the medical record.

Security remains active throughout the system lifecycle.

16. Administrator Responsibilities

The Administrator performs:

- User management.

- Password resets.

- Health monitoring.

- Version verification.

- Log review.

- Maintenance scheduling.

- Backup verification.

- Configuration management.

The Administrator does not modify patient clinical records.

17. Future Roadmap

Version 1 intentionally limits scope to ensure a stable and maintainable product.

The following enhancements are planned for future versions.

Version 2

- Automatic software updates.

- AI read-back (Text-to-Speech) for findings.

- Cloud backup automation.

- Advanced analytics dashboard.

- GPU acceleration.

- Improved offline synchronization.

- Performance optimizations.

- Scalability improvements.

- Enhanced risk monitoring.

Version 3

- Multi-clinic deployment.

- Centralized administrator console.

- Mobile companion application.

- Appointment reminders.

- Advanced AI explainability.

- Voice-assisted clinical workflow.

- Multi-language support.

Long-Term Vision

- National-scale deployment.

- Federated AI model improvement.

- Clinical decision support expansion.

- Research integration.

- Additional dental imaging modalities.

These roadmap items extend the MDS without modifying Version 1.

18. Lessons Learned

The Version 1 engineering process establishes the following best practices:

- Freeze architecture before coding.

- Freeze the database before implementation.

- Freeze the API Contract before development.

- Divide responsibilities clearly.

- Integrate incrementally.

- Test continuously.

- Document every major decision.

- Keep AI independent from the database.

- Maintain Human-in-the-Loop verification.

These principles guide future development.

19. Project Completion Criteria

The project is considered complete when:

- All MDS chapters are approved.

- All DEH chapters are approved.

- Desktop Application is complete.

- AI Service is complete.

- Integration succeeds.

- Testing passes.

- Documentation is complete.

- Installer is generated.

- Demonstration is successful.

- Submission package is finalized.

Completion signifies readiness for evaluation and deployment.

20. Final Engineering Principles

Every future contributor to DentaVision AI should follow these principles:

- Respect the approved architecture.

- Maintain backward compatibility where practical.

- Extend the system without disrupting Version 1.

- Prioritize maintainability over unnecessary complexity.

- Keep documentation synchronized with implementation.

- Preserve security, privacy, and data integrity.

- Test every change before release.

- Follow the Human-in-the-Loop clinical workflow.

- Protect patient data at every stage.

- Deliver software that is reliable, understandable, and clinically useful.

21. Closing Statement

The Master Design Specification (MDS) defines what DentaVision AI is.

The Development Execution Handbook (DEH) defines how DentaVision AI is built, integrated, tested, deployed, maintained, and evolved.

Together, these two documents form the complete engineering foundation of the project.

The architecture, workflows, database, API contract, UI/UX, AI integration, security model, testing methodology, deployment strategy, and operational processes are now fully defined and frozen for Version 1.

Any future enhancements must extend these documents without contradicting the approved architecture.

This ensures that DentaVision AI remains a stable, maintainable, scalable, and professionally engineered clinical decision-support system.

22. Final Deliverables Summary

At the completion of Version 1, the project consists of:

Master Design Specification (MDS)

+

Development Execution Handbook (DEH)

+

Desktop Application

+

Backend Services

+

AI Service

+

Production AI Model

+

Database

+

API Documentation

+

Installation Guide

+

User Manual

+

Testing Report

+

Project Report

+

Presentation

+

Deployment Package

Together, these represent the complete deliverables for DentaVision AI Version 1.

✅ Development Execution Handbook Completed

| Item | Status |
| --- | --- |
| Total Chapters | 20 |
| Architecture | 🔒 Frozen |
| Database | 🔒 Frozen |
| API Contract | 🔒 Frozen |
| Folder Structure | 🔒 Frozen |
| Desktop Guide | 🔒 Frozen |
| AI Guide | 🔒 Frozen |
| Integration Guide | 🔒 Frozen |
| Testing Guide | 🔒 Frozen |
| Deployment Guide | 🔒 Frozen |
| Documentation Guide | 🔒 Frozen |
| Operations Guide | 🔒 Frozen |

20.11 Version Control & GitHub Collaboration Policy

Purpose

This section defines the official version control workflow for DentaVision AI Version 1.

All source code, documentation, configuration files, and project assets shall be maintained using a single GitHub repository.

The objective is to:

- Maintain one source of truth.

- Prevent loss of work.

- Enable parallel development.

- Keep every team member synchronized.

- Maintain complete version history.

20.11.1 Official Repository

The project shall use one official GitHub repository.

Example:

DentaVision-AI

Only this repository shall contain the official project.

No duplicate repositories shall be used for development.

20.11.2 Repository Ownership

The Technical Lead shall:

- Create the repository.

- Invite all team members.

- Maintain repository settings.

- Manage releases.

- Review merges.

- Protect the main branch.

20.11.3 Repository Structure

The repository shall follow the approved folder structure defined in the MDS.

Example:

DentaVision-AI/

desktop/

backend/

ai_service/

database/

shared/

docs/

scripts/

20.11.4 Module Ownership

Every major folder has one primary owner.

| Folder | Owner |
| --- | --- |
| desktop/ | Sneha |
| backend/ | Twahir |
| database/ | Twahir |
| ai_service/model/ | Noaman |
| ai_service/api/ | Soha |
| docs/ | Entire Team |

Major changes to another member's module require prior discussion.

20.11.5 Daily Development Workflow

Every development session follows this sequence:

Open Project

↓

Pull Latest Changes

↓

Implement Assigned Task

↓

Local Testing

↓

Commit Changes

↓

Push Changes

↓

Continue Development

This workflow shall be followed by every team member.

20.11.6 Commit Policy

Commits shall:

- Represent meaningful progress.

- Contain descriptive messages.

- Be tested before pushing.

Examples:

Added Patient Registration API

Implemented Login Screen

Integrated AI Health Check

20.11.7 Synchronization Policy

Before beginning work each day:

Every member shall pull the latest repository changes.

After completing work:

Every member shall commit and push completed work.

This ensures that all developers remain synchronized throughout development.

20.11.8 Version Control Rules

The following rules are mandatory:

- Do not delete another member's work.

- Do not modify another member's module without discussion.

- Do not change the API Contract independently.

- Do not change the Database Schema independently.

- Test before committing.

- Keep documentation synchronized with implementation.

20.11.9 Repository Backup

GitHub serves as the official backup of the project.

Every completed feature shall be pushed to GitHub.

No critical project work should exist only on a local computer.

20.11.10 Summary

GitHub is the single source of truth for DentaVision AI Version 1.

All team members shall follow the approved version control workflow to ensure synchronized development, proper version history, and successful project integration.

20.12 Final Engineering Principles

The following engineering principles govern all present and future development of DentaVision AI Version 1. These principles were established during the planning phase and are considered permanent unless officially revised in a future version.

Architecture Principles

- The Master Design Specification (MDS) is the authoritative source for system architecture.

- The Development Execution Handbook (DEH) defines the official implementation methodology.

- The DEH shall extend the MDS without modifying its approved architecture.

- Every new feature shall remain compatible with the existing architecture.

Development Principles

- Development shall follow the approved module order.

- Every module shall be completed and tested before integration.

- Independent modules shall be developed independently.

- Shared interfaces shall never be modified without team approval.

- Documentation shall evolve together with implementation.

Database Principles

- PostgreSQL (Supabase) is the official database platform for Version 1.

- The database schema is frozen.

- Structural database changes require full team approval.

- Database integrity shall always take precedence over implementation convenience.

API Principles

- The approved API Contract is permanent for Version 1.

- Desktop and AI teams communicate exclusively through the approved REST API.

- API compatibility shall be maintained throughout the project lifecycle.

- API versioning shall follow Semantic Versioning.

AI Principles

- AI functions as a clinical decision-support system.

- Final medical decisions always belong to the dentist.

- AI findings must be reviewed before report generation.

- AI shall never directly modify patient records.

- AI Service shall never directly access the project database.

Security Principles

- All users must authenticate before accessing protected resources.

- Role-based access control shall be enforced.

- Temporary X-ray files shall be securely deleted after processing.

- Sensitive configuration values shall never be stored in source code.

- Audit logging shall be maintained for important system events.

Quality Principles

- Every module shall be tested before integration.

- Integration testing is mandatory before release.

- Critical defects shall be resolved before deployment.

- Documentation and implementation shall remain synchronized.

- No release shall occur without successful system validation.

Version Control Principles

- GitHub is the official source of truth.

- Every developer shall work from the same repository.

- Code shall be committed frequently using meaningful commit messages.

- Every development session begins with pulling the latest repository changes.

- Completed work shall be pushed to GitHub regularly.

- No critical work shall remain only on a local computer.

Team Collaboration Principles

- Every member owns their assigned module.

- Cross-module modifications require prior communication.

- Architecture decisions are made collectively.

- Team members shall support integration without interfering with module ownership.

- Professional communication and documentation shall be maintained throughout development.

Project Principles

- Stability is prioritized over feature expansion.

- Simplicity is preferred over unnecessary complexity.

- Maintainability is prioritized over short-term convenience.

- The project shall remain extensible for future versions.

- Every engineering decision should improve reliability, readability, and maintainability.

20.13 Closing Statement

The Master Design Specification (MDS) and the Development Execution Handbook (DEH) together define the complete engineering foundation of DentaVision AI Version 1.

The MDS specifies what the system is designed to accomplish, including its objectives, architecture, workflows, database design, user experience, security model, and system requirements.

The DEH specifies how the system shall be implemented, integrated, tested, deployed, maintained, and collaboratively developed by the engineering team.

Together, these documents establish a complete and professionally structured software engineering framework that guides the project from initial development through deployment and future enhancement.

The following components are now officially frozen for Version 1:

- Product Vision

- Functional Requirements

- Non-Functional Requirements

- System Architecture

- Database Architecture

- API Contract

- Folder Structure

- Desktop Architecture

- AI Architecture

- Security Architecture

- Clinical Workflows

- User Interface Design

- Development Methodology

- Team Responsibilities

- Integration Strategy

- Testing Strategy

- Deployment Strategy

- Documentation Standards

- GitHub Collaboration Policy

Future versions of DentaVision AI may extend these specifications; however, they shall preserve compatibility with the approved Version 1 architecture unless a formally approved architectural revision is undertaken.

This documentation represents the official engineering reference for the project and shall remain the primary source of guidance throughout implementation, testing, deployment, maintenance, and future development.

20.14 Final Deliverables

Upon completion of Version 1, the DentaVision AI project shall consist of the following official deliverables.

Software Deliverables

- Desktop Application (Electron + React)

- Backend Services (Node.js)

- AI Service (FastAPI)

- Production AI Model

- PostgreSQL Database

- Supabase Cloud Storage Integration

Documentation Deliverables

- Master Design Specification (MDS)

- Development Execution Handbook (DEH)

- API Documentation

- Database Documentation

- Installation Guide

- User Manual

- Testing & Quality Assurance Report

- AI Performance Report

- Final Project Report

- Presentation Slides

Development Assets

- GitHub Repository

- Source Code

- Version History

- Configuration Files

- Environment Templates

- Development Scripts

Deployment Assets

- Desktop Installer

- AI Service Package

- Production Configuration

- Release Package

Demonstration Assets

- Demonstration Dataset

- Sample Patient Records

- Sample X-ray Images

- Generated Reports

- Timeline Demonstration

- Administrator Health Dashboard

Project Deliverable Structure

DentaVision AI Version 1

├── Desktop Application

├── Backend Services

├── AI Service

├── Production AI Model

├── PostgreSQL Database

├── Supabase Integration

├── Master Design Specification (MDS)

├── Development Execution Handbook (DEH)

├── API Documentation

├── Database Documentation

├── User Manual

├── Installation Guide

├── Testing Report

├── AI Evaluation Report

├── Final Project Report

├── Presentation

├── GitHub Repository

└── Release Package

Official Project Completion Criteria

The project shall be considered complete only when:

- All approved MDS sections are implemented.

- All approved DEH chapters are followed.

- All development milestones are completed.

- Desktop and AI modules are fully integrated.

- Testing is successfully completed.

- Documentation is finalized.

- Deployment package is generated.

- Demonstration workflow is verified.

- GitHub repository is complete and synchronized.

- Final submission package is prepared.

Development Execution Handbook – Official Completion

| Item | Status |
| --- | --- |
| Document | Development Execution Handbook (DEH) |
| Version | 1.0 |
| Chapters | 20 |
| GitHub Collaboration Policy | Included |
| Architecture | 🔒 Frozen |
| Database | 🔒 Frozen |
| API Contract | 🔒 Frozen |
| Folder Structure | 🔒 Frozen |
| Desktop Development Guide | 🔒 Frozen |
| AI Development Guide | 🔒 Frozen |
| Integration Guide | 🔒 Frozen |
| Testing Guide | 🔒 Frozen |
| Deployment Guide | 🔒 Frozen |
| Documentation Guide | 🔒 Frozen |
| Operations & Maintenance Guide | 🔒 Frozen |

This document serves as the official implementation handbook for DentaVision AI Version 1. Together with the Master Design Specification (MDS), it provides a complete, structured, and professionally governed framework for the development, integration, testing, deployment, maintenance, and future evolution of the project. All future implementation activities shall adhere to the specifications defined within these documents unless superseded by an approved future version.